RURAL LEDGER & MACHINERY

MANAGEMENT SYSTEM

Tamil-First  |  Offline-First  |  Mobile-First

FULL SDLC PROJECT DOCUMENTATION

Software Requirements  |  System Design  |  Development Plan  |  QA  |  Deployment

| Project Name | Rural Ledger & Machinery Management System |
| --- | --- |
| Version | 1.0.0 — Final |
| Prepared For | Rural Entrepreneur Client — Tamil Nadu, India |
| Document Type | Full SDLC Documentation (Phase 1 – Phase 6) |
| Date | April 2026 |
| Classification | Client Delivery Document |

This document is the authoritative specification, design, and delivery plan for the

Rural Ledger & Machinery Management System. All development work must strictly follow this document.

| PHASE 1 | Project Charter & Planning Document |
| --- | --- |

## 1.1  Project Overview

The Rural Ledger & Machinery Management System is a purpose-built digital platform designed specifically for a Tamil Nadu-based rural entrepreneur who manages multiple agricultural business activities. These include a harvester hiring service, tractor and machinery rentals, own-land farming operations, worker management, and informal lending. The system replaces a fragmented, error-prone notebook-based tracking system with a structured, reliable, and easy-to-use digital solution.

The platform is engineered with three foundational priorities: Tamil-language-first user interface to accommodate native-speaking users, offline-first data storage to ensure uninterrupted operation in areas with limited internet connectivity, and a mobile-first design to support the primary devices used in the field.

## 1.2  Problem Statement

The client currently manages all business records using handwritten notebooks. This method introduces the following documented problems:

- Frequent arithmetic errors in income, expense, and profit calculations across harvester, rental, and farming activities.

- No consolidated view of daily, weekly, or monthly profitability across all business lines.

- Diesel usage and machine hour tracking are inaccurate because sessions are noted informally and totalled manually.

- Worker salary, advance, and bonus records are scattered across multiple notebooks and prone to disputes.

- Farmer-wise transaction history is unavailable, making it impossible to verify billing or payment disputes.

- The admin cannot generate reports or summaries without manually adding up notebook entries.

- Data is physically vulnerable — notebooks can be lost, damaged, or become illegible.

## 1.3  Solution Overview

The solution is a modular, single-page web application (SPA) built on React (Vite) with a local-first data persistence strategy using browser LocalStorage. The application is structured around eight distinct business modules that mirror the client's real-world operations. All calculations are automated, data is stored instantly on the device, and the interface uses Tamil labels throughout to maximise accessibility.

## 1.4  Stakeholder Analysis

| Stakeholder | Role | Primary Interest | Interaction Level |
| --- | --- | --- | --- |
| Business Entrepreneur | Admin / Owner | Full system control, accurate reports | Daily — Full access |
| Machine Driver | Driver | Quick, simple log entry | Daily — Data entry only |
| Village Farmer | Farmer | View own billing and payment history | On-demand — Read only |
| Workers | Indirect | Accurate salary records | None (admin manages) |

## 1.5  User Role Definitions

### Admin (Entrepreneur)

The admin is the primary user and system owner. This role has unrestricted access to all modules, including data creation, editing, deletion, pricing configuration, and report generation. The admin operates from both a mobile phone in the field and a laptop at home. The admin is also responsible for creating and managing Driver and Farmer accounts.

### Driver

The driver is a field operator who uses the system exclusively on a mobile device. The driver's sole function is to enter machine usage logs, recording which machine was used, for which farmer, the work sessions (start and end times), and the diesel consumed. Drivers do not have access to financial data, pricing, or other farmers' records. Driver accounts are created and password-managed by the Admin.

### Farmer (Read-Only)

The farmer accesses the system to view their own transaction history — machine hours worked, rent charged, and payment status. This user has zero data entry capability. A farmer identifies themselves using their name or farmer ID with no password required, as financial data sensitivity is low and ease of access is the priority. The farmer view is intentionally simple and Tamil-first.

## 1.6  Operating Environment & Constraints

| Constraint | Description | Design Response |
| --- | --- | --- |
| Internet Availability | Unstable or absent in rural areas | All data stored locally; no API dependencies |
| Device Type | Primarily Android mobile phones | Mobile-first responsive layout, large touch targets |
| User Literacy | Some users have limited reading literacy | Tamil labels, icon-assisted UI, minimal navigation |
| Language | Tamil is the primary language | Every field label includes Tamil text |
| Technical Skill | Non-technical users | Large buttons, simple forms, confirmation messages |
| Data Entry Timing | Logs entered during or after work | Multi-session support, no real-time requirement |

## 1.7  Project Scope

### In Scope

- Dashboard with real-time income, expense, and profit summary

- User management (Farmers, Drivers, Workers — CRUD operations)

- Finance ledger: household expense tracking and informal lending records

- Own farming: admin's personal agriculture expense and income tracking

- Machinery rental: tractor (per hour), plough tractor (per hour), trailer (per trip)

- Harvester management: tyre and track machines, session-based billing, wet field surcharge

- Worker management: work entry, salary, advance, bonus, and net payable calculation

- Driver logs: multi-session time entry, diesel tracking (rupees or litres mode)

- Farmer view: read-only personal record portal

- Monthly reports and machine-wise profit reports

- Data export as JSON (manual backup) and PDF report generation

- WhatsApp share capability (text or PDF link)

- Progressive Web App (PWA) manifest for Add-to-Home-Screen capability

### Out of Scope (Future Phases)

- Cloud synchronisation across multiple devices

- Online payment integration

- Multi-entrepreneur / multi-tenant support

- OTP-based authentication

- Advanced analytics and forecasting

- Backend server or REST API

## 1.8  Project Timeline

| Phase / Day | Focus Area | Deliverable |
| --- | --- | --- |
| Day 1 | Project setup, base structure | Running app with folder layout and base components |
| Day 2 | Driver entry UI | Complete visual form, Tamil labels, mobile layout |
| Day 3 | Time calculation logic | Accurate session-based hour calculations |
| Day 4 | Diesel logic + data save | Data persists across page reloads via LocalStorage |
| Day 5 | Harvester module (core) | Rent calculation linked to driver logs |
| Day 6 | Machinery rental module | Tractor/trailer/water rental working |
| Day 7 | Worker management | Worker records with salary and advance net-payable |
| Day 8 | Dashboard | Live income, expense, profit summary from all modules |
| Day 9 | Reports + PWA setup | Monthly/machine reports, offline-ready PWA |
| Day 10 | Export, testing, polish | PDF export, WhatsApp share, full end-to-end testing |

## 1.9  Risk Register

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Data loss if browser storage is cleared | Medium | High | JSON export/import backup feature |
| Low usability for non-literate users | Medium | High | Tamil UI, large elements, on-site training |
| Internet unavailability during use | High | High | Full offline-first architecture |
| Calculation errors in complex logic | Low | High | Unit test each calculation function |
| Device incompatibility (old Android) | Medium | Medium | Test on low-end devices before delivery |
| Developer scope creep | Medium | Medium | Strict MVP definition, no unapproved changes |

## 1.10  Success Criteria

The system will be considered successfully delivered when all of the following conditions are verified:

- A driver can independently enter a machine usage log (with sessions and diesel) without assistance within 2 minutes.

- The harvester rent is automatically calculated from logged hours with no manual arithmetic required from the admin.

- Data entered offline is available without any loss after the app is closed and reopened.

- The admin can view total income, total expense, and net profit for any given month from the dashboard.

- A farmer can access their personal transaction history using only their name or ID.

- The admin can export all data as a JSON backup file and restore it successfully.

- The app passes usability testing with a real driver user and a real farmer user in village conditions.

| PHASE 2 | Software Requirements Specification (SRS) |
| --- | --- |

## 2.1  Purpose of This Document

This Software Requirements Specification (SRS) defines, in precise and unambiguous terms, the complete functional and non-functional requirements for the Rural Ledger & Machinery Management System. Every requirement stated here is directly traceable to a business need identified in Phase 1. This document serves as the binding contract between the analyst and the development team — no behaviour should be implemented that is not specified here, and no specified behaviour should be omitted.

## 2.2  System Modules Overview

| Module ID | Module Name | Primary User | Core Purpose |
| --- | --- | --- | --- |
| M01 | Dashboard | Admin | Aggregated income, expense, and profit summary |
| M02 | User Management | Admin | CRUD for Farmers, Drivers, Workers |
| M03 | Finance Ledger | Admin | Household expenses and informal lending |
| M04 | Own Farming | Admin | Personal agriculture expense and income |
| M05 | Machinery Rental | Admin / Driver | Tractor, plough, trailer rental billing |
| M06 | Harvester Management | Admin | Harvester billing, expenses, profit per job |
| M07 | Worker Management | Admin | Worker records, salary, advance, net payable |
| M08 | Driver Logs | Driver / Admin | Machine session logs, diesel tracking |
| M09 | Farmer View | Farmer | Read-only personal transaction history |

## 2.3  Authentication Requirements

| Role | Login Method | Password | Access Granted |
| --- | --- | --- | --- |
| Admin | Single password screen | Set during first launch | All modules — full CRUD |
| Driver | Select name from list + PIN | 4-digit PIN set by Admin | Driver Log entry only |
| Farmer | Select name from list | None required | Own records — read only |

Security Note: Farmer access requires no password because the farmer's data (billing and payment records) is already shared with them in person. The risk of cross-farmer data exposure is mitigated by using unique Farmer IDs (not names) as the internal reference key throughout the system.

## 2.4  Module-Wise Functional Requirements

### M01 — Dashboard Module

The dashboard is the home screen presented to the Admin immediately after login. It must display a consolidated real-time summary derived from all other modules.

| Display Element | Data Source | Calculation Method |
| --- | --- | --- |
| Total Income (This Month) | Harvester + Rental + Farming | Sum all income records for current month |
| Total Expense (This Month) | All expense records with source tag | Sum all expense records for current month |
| Net Profit (This Month) | Derived | Total Income minus Total Expense |
| Today's Machine Sessions | Driver Logs | Count of log entries for today's date |
| Today's Diesel Cost | Driver Logs | Sum of diesel.total from today's logs |
| Pending Lendings | Finance Ledger | Count of lending records with status = Pending |

### M02 — User Management Module

This module is Admin-only and provides full create, read, update, and delete (CRUD) capability for the three entity types used across all modules.

Farmer Entity Fields

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Format: F001, F002... | — |
| name | String | Required, max 60 chars | விவசாயி பெயர் |
| village | String | Required | கிராமம் |
| phone | String | Optional, numeric, 10 digits | தொலைபேசி |
| type | Enum | neighbour ¦ normal | வகை |

Driver Entity Fields

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Format: D001, D002... | — |
| name | String | Required, max 60 chars | ஓட்டுநர் பெயர் |
| phone | String | Optional, 10 digits | தொலைபேசி |
| pin | String | 4-digit numeric, set by Admin | கடவுச்சொல் |

Worker Entity Fields

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Format: W001, W002... | — |
| name | String | Required, max 60 chars | தொழிலாளர் பெயர் |
| village | String | Optional | கிராமம் |
| phone | String | Optional, 10 digits | தொலைபேசி |

### M03 — Finance Ledger Module

This module tracks the admin's personal household finances and informal lending activity. These records are separate from business income and expense.

Home Expense Sub-Module

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated | — |
| date | Date | Required, not future | தேதி |
| category | Enum | Food / Medical / Transport / Utilities / Other | வகை |
| description | String | Optional, max 100 chars | விளக்கம் |
| amount | Number | Required, > 0 | தொகை (₹) |

Lending Sub-Module

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated | — |
| personName | String | Required | பெயர் |
| village | String | Optional | கிராமம் |
| amountGiven | Number | Required, > 0 | கொடுத்த தொகை (₹) |
| dateLent | Date | Required | கொடுத்த தேதி |
| amountReturned | Number | Default 0 | திரும்ப பெற்ற தொகை (₹) |
| dateReturned | Date | Optional | திரும்பிய தேதி |
| status | Enum | pending ¦ partial ¦ returned | நிலை |
| notes | String | Optional | குறிப்பு |

### M04 — Own Farming Module

This module records the admin's personal agricultural operations. It is entirely separate from the harvester business — it tracks the costs and income of the admin's own land cultivation.

NOTE — Reserved Farmer ID for Own Farm: A reserved Farmer record with ID F000 and name 'Own Farm' (சொந்த நிலம்) is automatically created on first launch. When a driver logs machine hours for the admin's own land, they select 'Own Farm' from the farmer dropdown. This prevents double-counting and keeps all machine usage in the unified Driver Logs module.

Own Farming Expense Fields

| Category | Input Type | Notes | Tamil Label |
| --- | --- | --- | --- |
| Diesel | Amount (₹) | Direct rupee entry | டீசல் |
| Maintenance | Amount (₹) | Machine maintenance costs | பராமரிப்பு |
| Spare Parts | Amount (₹) | Replacement parts | உதிரி பாகங்கள் |
| Driver Salary | Amount (₹) | Daily or per-trip | ஓட்டுநர் சம்பளம் |
| Worker Salary | Amount (₹) | Field workers | தொழிலாளர் சம்பளம் |
| Food Expense | Amount (₹) | Multiple per day allowed (Morning/Afternoon/Evening) | உணவு செலவு |
| Motor Maintenance | Amount (₹) | Irrigation motor costs | மோட்டார் பராமரிப்பு |

Own Farming Income Fields

| Field | Type | Calculation | Tamil Label |
| --- | --- | --- | --- |
| Harvest Date | Date | Required | அறுவடை தேதி |
| Crop Type | String | e.g., Paddy, Sugarcane | பயிர் வகை |
| Number of Bags | Number | Required, > 0 | மூட்டைகளின் எண்ணிக்கை |
| Price Per Bag (₹) | Number | Required, > 0 | ஒரு மூட்டை விலை |
| Total Income (auto) | Computed | Bags × Price Per Bag | மொத்த வருமானம் |

### M05 — Machinery Rental Module

This module records income from renting out machines to farmers. Each rental entry is linked to a specific farmer and machine type.

| Machine | Billing Unit | Rate Set By | Tamil Name |
| --- | --- | --- | --- |
| Tractor | Per Hour | Admin (editable) | டிராக்டர் |
| Plough Tractor | Per Hour | Admin (editable) | உழவு டிராக்டர் |
| Trailer | Per Trip | Admin (editable) | ட்ரெய்லர் |
| Water Rental | Per Season | Admin (per-farmer assignment) | தண்ணீர் குத்தகை |

Rental Entry Fields

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated | — |
| date | Date | Required | தேதி |
| farmerId | Reference | Must exist in Farmers collection | விவசாயி |
| machineType | Enum | tractor ¦ plough_tractor ¦ trailer ¦ water | இயந்திர வகை |
| unit | Enum | hour ¦ trip ¦ season | அலகு |
| quantity | Number | Required, > 0 | அளவு |
| ratePerUnit | Number | Required, > 0 (fetched from pricing) | ஒரு அலகு விலை |
| totalAmount | Computed | quantity × ratePerUnit | மொத்த தொகை |
| paymentStatus | Enum | pending ¦ paid ¦ partial | பணம் நிலை |
| amountPaid | Number | Default 0 | செலுத்திய தொகை |

### M06 — Harvester Management Module

This is the core revenue module. It connects directly to Driver Logs to retrieve total machine hours worked for a farmer, applies the configured pricing, and computes the final bill. It also tracks all harvester-specific expenses to compute per-job profitability.

Pricing Logic (Resolved)

Billing Formula: Total Bill = (Total Hours from Driver Logs × Rate Per Hour) − Discount Wet Field Surcharge: When wetField = true for a Tyre-type harvester, a higher rate (configured by admin) is applied instead of the standard rate. Track-type harvesters always use a fixed high rate, editable only by Admin.

Harvester Job Record Fields

| Field | Type | Validation / Notes | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated | — |
| farmerId | Reference | Must exist in Farmers collection | விவசாயி |
| village | String | Auto-populated from farmer record | கிராமம் |
| season | String (free-text) | e.g., 'Kuruvai 2026', 'Samba 2025-26' | பருவம் |
| machineType | Enum | tyre ¦ track | இயந்திர வகை |
| wetField | Boolean | Applicable only if machineType = tyre | நீர் நிலம் |
| ratePerHour | Number | Fetched from HarvesterPricing, editable | மணி நேர விலை |
| linkedLogIds | Array | IDs of Driver Logs linked to this job | — |
| totalHours | Computed | Sum of hours from linked Driver Logs | மொத்த மணி நேரம் |
| grossAmount | Computed | totalHours × ratePerHour | மொத்த வாடகை |
| discount | Number | Default 0, Admin-set | தள்ளுபடி |
| finalAmount | Computed | grossAmount − discount | இறுதி தொகை |
| paymentStatus | Enum | pending ¦ paid ¦ partial | பணம் நிலை |
| amountPaid | Number | Default 0 | செலுத்திய தொகை |

Harvester Job Expense Fields

| Expense Category | Input | Tamil Label |
| --- | --- | --- |
| Diesel | Amount (₹) | டீசல் |
| Worker Salary | Amount (₹) | தொழிலாளர் சம்பளம் |
| Spare Parts | Amount (₹) | உதிரி பாகங்கள் |
| Maintenance | Amount (₹) | பராமரிப்பு |
| Mechanic Cost | Amount (₹) | மெக்கானிக் கட்டணம் |
| Driver Food | Amount (₹) | ஓட்டுநர் உணவு |

### M07 — Worker Management Module

This module manages all worker records and their payment entries. Workers may be paid a salary with deductions for advance payments and additions for bonuses and extra work.

Worker Payment Formula (Resolved)

Net Payable = (Base Salary + Bonus + Extra Amount) − Advance Paid All five fields are independently editable. Advance is subtracted because it has already been given to the worker prior to the salary payment. Net Payable is always computed — it is never entered manually.

Work Entry Fields

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated | — |
| workerId | Reference | Must exist in Workers collection | தொழிலாளர் |
| date | Date | Required | தேதி |
| workType | Enum + Free-text | Dropdown list; last item is 'Other' (manual entry) | வேலை வகை |
| baseSalary | Number | Required, >= 0 | அடிப்படை சம்பளம் (₹) |
| advance | Number | Default 0 | முன்பணம் (₹) |
| bonus | Number | Default 0 | போனஸ் (₹) |
| extraAmount | Number | Default 0 | கூடுதல் தொகை (₹) |
| netPayable | Computed | (baseSalary + bonus + extraAmount) − advance | நிகர செலுத்தவேண்டியது (₹) |
| notes | String | Optional | குறிப்பு |

### M08 — Driver Logs Module

This is the foundational data-entry module that feeds information into Harvester Management and the Dashboard. It must be the simplest and most reliable module in the system since it is used by drivers in the field.

Driver Log Entry Fields

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated | — |
| driverId | Reference | Must exist in Drivers collection | ஓட்டுநர் |
| farmerId | Reference | Must exist (includes F000 for Own Farm) | விவசாயி |
| machineType | Enum | harvester_tyre ¦ harvester_track ¦ tractor ¦ plough_tractor ¦ trailer | இயந்திர வகை |
| date | Date | Required, defaults to today | தேதி |
| sessions | Array | Minimum 1 session required | வேலை நேரம் |
| diesel.mode | Enum | rupees ¦ litres | டீசல் முறை |
| diesel.value | Number | Required if diesel used, > 0 | டீசல் அளவு |
| diesel.pricePerLitre | Number | Required only if mode = litres | லிட்டர் விலை |
| diesel.total | Computed | If rupees: value. If litres: value × pricePerLitre | டீசல் செலவு (₹) |
| source | Enum | driver_log (fixed) | — |

Session Sub-Record Fields

| Field | Type | Validation |
| --- | --- | --- |
| start | Time (HH:MM) | Required |
| end | Time (HH:MM) | Required; must be after start time |
| durationHours | Computed | Calculated on save; negative-guard applied for midnight crossover |

Overnight Session Handling (Resolved)

If end time is numerically before start time (e.g., start 23:00, end 01:00), the system adds 24 hours to the end time before calculating duration. This handles late-night to early-morning sessions without error. Formula: duration = end < start ? (end + 24h) - start : end - start

### M09 — Farmer View Module

This is a read-only portal for farmers. The farmer selects their name from a dropdown list (no password required) and sees a date-ordered history of all activity linked to their Farmer ID across all modules.

| Data Displayed | Source Module | Tamil Label |
| --- | --- | --- |
| Date of work | Driver Logs | தேதி |
| Machine used | Driver Logs | இயந்திரம் |
| Hours worked | Driver Logs (computed) | மணி நேரம் |
| Harvester rent charged | Harvester Management | வாடகை (₹) |
| Rental charges | Machinery Rental | குத்தகை (₹) |
| Payment status | Harvester / Rental | பணம் நிலை |
| Balance due | Computed | Total charged − Amount paid |

## 2.5  Business Logic Rules

### Time and Session Calculations

- Duration per session = End Time − Start Time (with overnight guard: if result is negative, add 24 hours).

- Total hours for a log entry = Sum of all session durations in that entry.

- Total hours for a farmer (per job) = Sum of all linked Driver Log hours for that farmerId and machineType within the job period.

- Sessions within a single log entry may overlap only if they represent different machines (system does not validate inter-session gaps).

### Harvester Billing Logic

- Admin opens a Harvester Job record for a specific farmer and season.

- Admin links one or more Driver Log entries to this job using their log IDs.

- System auto-computes total hours from the linked logs.

- Rate is fetched from the HarvesterPricing configuration for the matching farmerId + machineType + season.

- Final Bill = (Total Hours × Rate Per Hour) − Discount.

- If wetField = true on a Tyre machine, the wet field rate is applied instead of the standard rate.

### Expense Source Tagging (Resolved)

Every expense record must carry a 'source' field with one of these values: driver_log ¦ harvester ¦ rental ¦ worker ¦ own_farm ¦ home_expense ¦ lending This enables the Dashboard to correctly segregate business expenses from home expenses, and prevents double-counting. Business profit is calculated only from business-sourced income and expenses.

## 2.6  Non-Functional Requirements

| Category | Requirement | Acceptance Threshold |
| --- | --- | --- |
| Performance | Page/screen load time | Under 2 seconds on a 2-year-old Android phone |
| Offline | All features functional without internet | Zero dependency on network for read/write |
| Reliability | No data loss on app close/reopen | 100% data persistence via LocalStorage |
| Usability | Driver can log entry without help | Achievable in under 2 minutes first time |
| Accessibility | Tamil labels on all input fields | Every field has a Tamil label |
| Compatibility | Android Chrome (primary) | Chrome 90+; desktop Chrome as secondary |
| Maintainability | Modular code structure | Each module in its own folder; logic in services/ |

## 2.7  Validation Rules

| Field / Rule | Condition | Error Message |
| --- | --- | --- |
| End Time | Must be after Start Time (after overnight guard) | முடிவு நேரம் தொடக்க நேரத்திற்கு பிறகு இருக்க வேண்டும் |
| Diesel Value | Must be > 0 | டீசல் மதிப்பு சரியாக இருக்க வேண்டும் |
| Price Per Litre | Required if diesel mode = litres; must be > 0 | லிட்டர் விலை தேவை |
| Farmer Reference | farmerId must exist in Farmers collection | விவசாயி கிடைக்கவில்லை |
| Required Fields | All marked required fields must be filled | தேவையான புலங்களை நிரப்பவும் |
| Net Payable | May be negative (over-advance given) — display warning | முன்பணம் அதிகமாக கொடுக்கப்பட்டது |
| Amount Values | All monetary fields must be >= 0 | தொகை சரியாக இருக்க வேண்டும் |

| PHASE 3 | System Design Document (SDD) |
| --- | --- |

## 3.1  Architecture Overview

The system uses a Single-Page Application (SPA) architecture built on React with Vite as the build tool. There is no backend server, no REST API, and no database server. All data is persisted in the browser's LocalStorage, structured as named JSON collections. The application is entirely self-contained — it can be served from a static file host (Vercel or Netlify) and will function fully offline after the first load, using a PWA service worker to cache the application shell.

Architecture Stack: React 18 (Vite) → Component Layer → Service Layer → LocalStorage / IndexedDB Future upgrade path: Replace LocalStorage calls in storage.js with API calls — zero change required in components or pages.

## 3.2  Folder Structure

This structure must be followed without deviation. All new files must be placed in the appropriate directory.

src/ components/ common/ Button.jsx — Reusable styled button InputField.jsx — Label (Tamil+English) + input TamilLabel.jsx — Dual-language label renderer SelectField.jsx — Dropdown with Tamil labels ConfirmDialog.jsx — Delete confirmation modal Badge.jsx — Status indicator (paid/pending) dashboard/ SummaryCard.jsx — Single stat display card driver/ SessionEntry.jsx — Single time session row SessionList.jsx — All sessions for one log DieselInput.jsx — Rupees / Litres toggle input harvester/ MachineSelector.jsx RateDisplay.jsx JobExpenseForm.jsx rental/ RentalForm.jsx worker/ WorkerForm.jsx WorkTypeDropdown.jsx farmer/ FarmerHistory.jsx pages/ Login.jsx Dashboard.jsx DriverEntry.jsx Harvester.jsx Rental.jsx Workers.jsx FarmerView.jsx Finance.jsx OwnFarming.jsx UserManagement.jsx Reports.jsx services/ storage.js — All LocalStorage read/write calculations.js — All business logic functions utils/ timeUtils.js — Time parsing and duration idGenerator.js — Auto ID generation (F001, D001...) formatters.js — Currency, date display helpers data/ initialData.js — Seed data (incl. F000 Own Farm) workTypes.js — Worker work type dropdown list machineTypes.js — Machine enum labels App.jsx main.jsx

## 3.3  Data Schemas

All collections are stored in LocalStorage under the keys shown. Each record's ID is auto-generated using the idGenerator utility. All collections are plain JSON arrays.

### Collection: farmers (key: 'rl_farmers')

{ id: 'F000', // Reserved: Own Farm name: 'Own Farm', // சொந்த நிலம் village: '', phone: '', type: 'own' // own ¦ neighbour ¦ normal }

### Collection: driverLogs (key: 'rl_driver_logs')

{ id: 'LOG001', driverId: 'D001', farmerId: 'F001', // 'F000' for own farm machineType: 'harvester_tyre', // see machine enum date: '2026-04-20', sessions: [ { start: '09:00', end: '10:45', durationHours: 1.75 }, { start: '11:30', end: '14:00', durationHours: 2.50 } ], totalHours: 4.25, // sum of session durations diesel: { mode: 'litres', // 'rupees' ¦ 'litres' value: 10, pricePerLitre: 102, // only if mode = litres total: 1020 // computed on save }, source: 'driver_log' }

### Collection: harvesterJobs (key: 'rl_harvester_jobs')

{ id: 'HJ001', farmerId: 'F001', village: 'Kaveripattinam', season: 'Kuruvai 2026', // free-text season label machineType: 'tyre', // 'tyre' ¦ 'track' wetField: true, // false for normal field ratePerHour: 2500, // wet field rate applied linkedLogIds: ['LOG001', 'LOG002'], totalHours: 7.75, // computed from linked logs grossAmount: 19375, // totalHours × ratePerHour discount: 500, finalAmount: 18875, // grossAmount - discount expenses: [ { category: 'diesel', amount: 2000, source: 'harvester' }, { category: 'worker', amount: 1500, source: 'harvester' } ], totalExpense: 3500, netProfit: 15375, // finalAmount - totalExpense paymentStatus: 'partial', // pending ¦ paid ¦ partial amountPaid: 10000, balance: 8875 // finalAmount - amountPaid }

### Collection: rentalEntries (key: 'rl_rentals')

{ id: 'RNT001', date: '2026-04-20', farmerId: 'F002', machineType: 'tractor', // tractor ¦ plough_tractor ¦ trailer ¦ water unit: 'hour', // hour ¦ trip ¦ season quantity: 3, ratePerUnit: 500, totalAmount: 1500, // quantity × ratePerUnit paymentStatus: 'pending', amountPaid: 0, source: 'rental' }

### Collection: workEntries (key: 'rl_work_entries')

{ id: 'WE001', workerId: 'W001', date: '2026-04-20', workType: 'Field Levelling', // or 'Other: <custom text>' baseSalary: 800, advance: 200, bonus: 100, extraAmount: 50, netPayable: 750, // (800 + 100 + 50) - 200 = 750 notes: '', source: 'worker' }

### Collection: expenses (key: 'rl_expenses')

{ id: 'EXP001', date: '2026-04-20', category: 'diesel', amount: 2000, // source tags for dashboard segregation: source: 'own_farm' // own_farm ¦ home_expense ¦ harvester ¦ etc. }

### Collection: lendingRecords (key: 'rl_lending')

{ id: 'LND001', personName: 'Selvan', village: 'Papanasam', amountGiven: 5000, dateLent: '2026-03-15', amountReturned: 2000, dateReturned: '2026-04-01', status: 'partial', // pending ¦ partial ¦ returned notes: '' }

## 3.4  Service Layer Design

### storage.js — Data Persistence Service

// Save entire collection export function saveData(key, data) { localStorage.setItem(key, JSON.stringify(data)); } // Get entire collection (returns [] if not found) export function getData(key) { return JSON.parse(localStorage.getItem(key)) ¦¦ []; } // Add single record to a collection export function addRecord(key, record) { const list = getData(key); list.push(record); saveData(key, list); } // Update a record by ID export function updateRecord(key, id, updated) { const list = getData(key); const idx = list.findIndex(r => r.id === id); if (idx !== -1) { list[idx] = updated; saveData(key, list); } } // Delete a record by ID export function deleteRecord(key, id) { const list = getData(key).filter(r => r.id !== id); saveData(key, list); }

### calculations.js — Business Logic Service

// Duration between two time strings, with overnight guard export function getDuration(start, end) { const base = '2000-01-01T'; let s = new Date(base + start); let e = new Date(base + end); if (e <= s) e = new Date(e.getTime() + 24 * 60 * 60 * 1000); return (e - s) / (1000 * 60 * 60); // returns decimal hours } // Total hours from sessions array export function getHours(sessions) { return sessions.reduce((sum, s) => sum + getDuration(s.start, s.end), 0); } // Diesel total based on mode export function getDieselCost(mode, value, pricePerLitre) { return mode === 'litres' ? value * pricePerLitre : value; } // Harvester rent calculation export function calcRent(hours, rate, discount = 0) { return Math.max(0, (hours * rate) - discount); } // Worker net payable export function calcNetPay(salary, bonus, extra, advance) { return (salary + bonus + extra) - advance; } // Profit export function calcProfit(income, expense) { return income - expense; }

## 3.5  UI Design Patterns

### Mobile-First Rules

- Minimum touch target size: 44px height for all interactive elements.

- Font size minimum: 16px (32 DXA in document terms) for all body text.

- Form layout: single-column vertical stack; no side-by-side inputs on mobile.

- Button text: large, clear action words in Tamil with English in parentheses.

- Colour use: minimal palette; green for income/profit, red for expense/loss, navy for headings.

### Tamil Label Convention

Every input field renders its label in the format: 'English Label (தமிழ் பெயர்)'. The TamilLabel.jsx component handles this rendering automatically given two props: english and tamil.

### Driver Entry Screen Layout

Screen: Driver Entry (ஓட்டுநர் பதிவு) ───────────────────────────────────────── [ Machine Type Dropdown ] [ Farmer Name Dropdown ] ───────────────────────────────────────── Work Sessions (வேலை நேரம்): [ Start Time ] [ End Time ] [ Duration ] [ + Add Another Session ] ───────────────────────────────────────── Diesel (டீசல்): ( ) Rupees (ரூபாய்) ( ) Litres (லிட்டர்) [ Amount input ] [ if litres: price/litre ] ───────────────────────────────────────── [ SAVE LOG (பதிவு செய்க) ]

## 3.6  Data Flow Diagrams

### Primary Flow: Driver Log to Dashboard

Driver enters log → Sessions + Diesel saved to rl_driver_logs ¦ ↓ Admin opens Harvester Job for farmer → Links relevant Driver Log IDs → System computes totalHours from linked logs → Applies ratePerHour from harvesterPricing config → Computes: grossAmount, finalAmount, netProfit → Saved to rl_harvester_jobs ¦ ↓ Dashboard reads all collections → Sums income (harvester + rental + own farm harvest) → Sums expenses (source != home_expense, lending) → Displays: totalIncome, totalExpense, netProfit

## 3.7  PWA & Offline Architecture (Resolved)

The application must include a PWA manifest and a service worker to ensure that after the first load, the app shell (HTML, JS, CSS) is cached and available without internet. This is a hard requirement for real village usage.

Files Required

- public/manifest.json — App name, icons, theme colour, display mode (standalone)

- src/sw.js — Service worker caching the app shell using Cache API

- Vite PWA plugin (vite-plugin-pwa) — Recommended for automatic SW generation

// vite.config.js import { VitePWA } from 'vite-plugin-pwa'; export default { plugins: [ VitePWA({ registerType: 'autoUpdate', manifest: { name: 'கிராம கணக்கு', short_name: 'கணக்கு', theme_color: '#1B3A6B', background_color: '#FFFFFF', display: 'standalone', icons: [{ src: '/icon-192.png', sizes: '192x192', type: 'image/png' }] } }) ] };

| PHASE 4 | Development Execution Plan |
| --- | --- |

## 4.1  Development Strategy

Development follows a strict module-by-module progression. No module is started until the previous module is functionally complete and locally tested. This prevents integration surprises and ensures each piece works correctly before it becomes a dependency for the next piece. The development flow for each module is always: UI → State Management → Business Logic → LocalStorage Save → Manual Test.

## 4.2  Development Priority Order

| Priority | Module | Reason |
| --- | --- | --- |
| 1 | Project Setup + Base Components | Foundation for all other modules |
| 2 | Driver Entry UI (no logic) | UI must be visually correct before logic is wired |
| 3 | Driver Logic + Time Calculation | Core data that feeds harvester and dashboard |
| 4 | Diesel Logic + LocalStorage Save | Completes the Driver Log module |
| 5 | Harvester Management | Core revenue calculation, depends on Driver Logs |
| 6 | Machinery Rental | Secondary revenue stream, simpler logic |
| 7 | Worker Management | Expense tracking, self-contained |
| 8 | Dashboard | Aggregation of all completed modules |
| 9 | Reports + PWA Setup | Filtering, grouping, and offline-readiness |
| 10 | Export + Final Testing | PDF, WhatsApp share, end-to-end UAT |

## 4.3  Day-wise Execution Plan

### Day 1 — Project Setup & Base Structure

Goal: A running React app with the correct folder structure, routing, and reusable base components — nothing more.

- Run: npm create vite@latest rural-ledger --template react

- Remove all boilerplate: clear App.jsx content, delete App.css, delete all placeholder content in main.jsx

- Create the full folder structure exactly as specified in section 3.2

- Install dependencies: npm install react-router-dom

- Create common components: Button.jsx, InputField.jsx, TamilLabel.jsx

- Create placeholder page files: Dashboard.jsx, DriverEntry.jsx, Login.jsx

- Set up App.jsx with react-router-dom routes

- Create storage.js with saveData() and getData()

- Create initialData.js with 3 sample farmers (including F000 Own Farm), 2 drivers

- Verify: npm run dev loads, routes work, pages render without errors

### Day 2 — Driver Entry UI (No Logic)

Goal: The Driver Entry form is pixel-complete on mobile — all fields visible, Tamil labels present, session add/remove works in state only. No calculations, no saving.

- Machine type dropdown (5 options with Tamil labels)

- Farmer name dropdown (populated from initialData)

- Date picker (defaults to today)

- Sessions section: start time input + end time input per session

- + Add Session button that appends a new empty session row

- Remove (X) button per session row

- Diesel section: radio toggle (Rupees / Litres)

- Conditional second input for price-per-litre (shown only if Litres selected)

- Save button (wired to console.log only at this stage)

- Verify: form renders correctly on a 375px-wide mobile viewport

### Day 3 — Driver Logic + Time Calculation

Goal: All calculations work correctly. Sessions are managed in component state. Validation errors are shown.

- Implement getDuration(start, end) in timeUtils.js with overnight guard

- Implement getHours(sessions) in calculations.js

- Wire session state: adding a session appends {start:'', end:'', durationHours:0}

- On each time input blur, call getDuration and update durationHours for that session

- Display running total hours below session list

- Add validation: end time must be after start time (show inline error)

- Test with: single session, multiple sessions, midnight-crossing session

### Day 4 — Diesel Logic + Data Save

Goal: Diesel calculation works in both modes. Completed logs are saved to LocalStorage and persist on reload.

- Implement getDieselCost(mode, value, pricePerLitre) in calculations.js

- Wire diesel mode toggle to show/hide price-per-litre input

- Display computed diesel total below diesel section

- Implement idGenerator for logs (LOG001, LOG002...)

- Wire Save button to: validate all fields → compute totals → call addRecord('rl_driver_logs', log)

- On successful save: clear form, show Tamil success message

- Add a basic log list below the form showing today's entries

- Verify: save a log → close tab → reopen → log still visible

### Day 5 — Harvester Management Module

Goal: Admin can create a harvester job, link driver logs, and see the bill automatically calculated.

- Create Harvester.jsx page with job form

- Farmer selector + season (free-text) + machine type + wet field toggle

- Rate Per Hour input (admin can override fetched rate)

- 'Link Driver Logs' section: show all logs for selected farmer + machine type as checkboxes

- Auto-compute total hours from checked log IDs

- Display: Gross Amount = hours × rate, Discount input, Final Amount = gross - discount

- Expense entry section: add diesel, worker, mechanic costs per job

- Auto-compute net profit = finalAmount - totalExpenses

- Payment status tracker: paid / partial / pending with amountPaid input

- Save job to rl_harvester_jobs

### Day 6 — Machinery Rental Module

Goal: All three machine rental types work with correct billing units.

- Create Rental.jsx page

- Machine selector: Tractor | Plough Tractor | Trailer | Water

- Auto-set unit type based on selection (tractor/plough→hour, trailer→trip, water→season)

- Quantity input + Rate Per Unit (fetched from admin pricing config)

- Auto-display Total Amount = quantity × rate

- Farmer selector + date + payment status

- Save to rl_rentals

- List view of all rental entries with farmer name, machine, amount, status

### Day 7 — Worker Management Module

Goal: Worker records and payment entries are saved. Net payable is auto-calculated.

- Worker list page: show all workers with a '+' button to add entry

- Work entry form: date, work type dropdown (with 'Other' option), salary inputs

- Wire calcNetPay(salary, bonus, extra, advance) to display net payable live

- Show warning if netPayable is negative (over-advance situation)

- Save work entry to rl_work_entries

- Worker history view: list all entries for a selected worker with totals

### Day 8 — Dashboard Module

Goal: Dashboard shows accurate real-time numbers pulled from all saved data.

- Read all collections on mount

- Compute current-month income: sum harvester finalAmounts + rental totalAmounts + own farm harvest

- Compute current-month business expense: sum expenses where source != 'home_expense' and source != 'lending'

- Display net profit with colour coding (green positive, red negative)

- Today's summary: count of driver log entries, total diesel cost

- Pending lendings count with total outstanding amount

- Month selector to view any past month's summary

### Day 9 — Reports + PWA Setup

Goal: Monthly and machine-wise reports work. App is installable and offline-capable.

- Monthly report: income/expense/profit breakdown by month, filterable

- Machine-wise report: group harvester jobs by machine type, show revenue/expense/profit per machine

- Farmer-wise balance report: outstanding amounts per farmer

- Install vite-plugin-pwa, configure manifest.json (Tamil app name, icons)

- Test: install app on Android Chrome using Add to Home Screen

- Test: turn off WiFi → open app → verify all data is accessible

### Day 10 — Export, PDF, WhatsApp & Final Testing

Goal: Data backup and PDF export work. Full end-to-end user flow is tested and verified.

- JSON Export: 'Backup Data' button serialises all collections to a JSON file download

- JSON Import: 'Restore Data' file upload input parses and restores all collections

- PDF Report: Use jsPDF (or similar) to generate a one-page monthly summary PDF

- WhatsApp Share: Construct a wa.me link with a text summary of the monthly report

- End-to-end test: full Driver→Harvester→Dashboard flow with real data

- Usability test with actual driver user; observe and fix confusion points

- Final polish: Tamil label audit (every field has Tamil), button sizes, loading states

## 4.4  Coding Standards

### Function Naming

| Avoid (Over-engineered) | Use (Simple & Clear) |
| --- | --- |
| calculateTotalMachineUsageDuration() | getHours() |
| persistDriverSessionLogEntryToStorage() | saveLog() |
| retrieveFarmerTransactionHistoryByIdentifier() | getFarmerHistory(id) |
| computeNetPayableAmountForWorker() | calcNetPay() |

### Component Rules

- One component per file. Component name matches filename exactly.

- No component file should exceed 150 lines. Break into sub-components if it does.

- Business logic never lives in a component. All calculations go in services/.

- No inline styles. Use a CSS module file alongside each component.

- Comments are brief and describe intent, not the code itself.

| PHASE 5 | Testing & Quality Assurance Plan |
| --- | --- |

## 5.1  Testing Objectives

The testing phase ensures that every module functions correctly for its intended real-world use, that data is never lost or corrupted, that all calculations produce exact correct results, and that the interface is usable by non-technical Tamil-speaking users without assistance.

## 5.2  Unit Test Cases — Calculations

| Function | Input | Expected Output | Edge Case? |
| --- | --- | --- | --- |
| getDuration() | '09:00', '10:45' | 1.75 hours | No |
| getDuration() | '11:30', '14:00' | 2.50 hours | No |
| getDuration() | '23:00', '01:00' | 2.00 hours | YES — overnight |
| getHours() | Two sessions above | 4.25 hours | No |
| getDieselCost() | rupees, 2000, - | 2000 | No |
| getDieselCost() | litres, 10, 102 | 1020 | No |
| getDieselCost() | litres, 0, 102 | 0 (show warning) | YES — zero litres |
| calcRent() | 5, 2000, 0 | 10000 | No |
| calcRent() | 5, 2000, 500 | 9500 | No |
| calcRent() | 0, 2000, 0 | 0 | YES — zero hours |
| calcNetPay() | 800, 100, 50, 200 | 750 | No |
| calcNetPay() | 500, 0, 0, 700 | -200 (warning shown) | YES — over-advance |
| calcProfit() | 25000, 12000 | 13000 | No |

## 5.3  Integration Test Scenarios

### Scenario 1 — Full Harvester Billing Flow

1. Driver logs 2 sessions for farmer F001, machineType = harvester_tyre Sessions: 09:00-10:45 (1.75h) and 11:30-14:00 (2.5h) → Total: 4.25h 2. Admin opens Harvester Job for F001, season 'Kuruvai 2026' Links LOG001 to this job Rate: 2300/hr, Wet Field: OFF, Discount: 500 3. Expected result: Gross Amount = 4.25 × 2300 = 9,775 Final Amount = 9,775 - 500 = 9,275 4. Dashboard for current month should show: Income includes ₹9,275

### Scenario 2 — Worker Over-Advance

1. Worker W001 is given advance of ₹700 2. Day's base salary is ₹500, no bonus, no extra 3. calcNetPay(500, 0, 0, 700) = -200 Expected behaviour: - Net payable shows: -₹200 - Warning displayed: 'முன்பணம் அதிகமாக கொடுக்கப்பட்டது' - Record saved with netPayable: -200 - Negative amount treated as ₹200 balance owed TO worker for next entry

### Scenario 3 — Own Farm Log Flow

1. Driver selects 'Own Farm (சொந்த நிலம்)' — farmerId = F000 2. Logs 3 hours on harvester_tyre 3. Admin opens Own Farming expense section 4. Diesel logged separately under Own Farm category Expected: No harvester billing generated for F000 Hours appear in rl_driver_logs but no HarvesterJob is auto-created Own Farm expenses source-tagged as 'own_farm' Dashboard segregates own_farm expenses from business expenses

## 5.4  Offline Testing Protocol

| Test | Steps | Expected Result |
| --- | --- | --- |
| Cold offline start | Open app, disable WiFi, reload page | App loads from cache; all data visible |
| Offline data entry | WiFi off → add 3 driver logs → close tab | All 3 logs in LocalStorage |
| Data persistence | Save data → clear app cache (NOT localStorage) → reopen | Data still present |
| PWA install | Chrome menu → Add to Home Screen → open from home screen | Opens as standalone app |
| Backup export | Click 'Export Data' while offline | JSON file downloads successfully |
| Backup restore | Import previously exported JSON | All collections restored correctly |

## 5.5  Usability Testing — Real User Protocol

Usability testing must be conducted with actual end users before delivery — specifically a real driver and a real farmer from the client's network. The following script is used:

Driver Usability Test

- Hand the driver the phone with the app open on the Driver Entry screen.

- Say: 'Please add a machine log for today as you normally would.'

- Observe silently. Record: hesitations, wrong taps, fields they skip, anything they ask about.

- Do not help unless they are completely stuck for more than 60 seconds.

- After completing: ask 'Is anything confusing?' and note response.

Farmer Usability Test

- Hand the farmer the phone on the Farmer View screen.

- Say: 'Can you find how much you owe for last month?'

- Observe and record any confusion with the Tamil labels or navigation.

Any field that causes more than 2 users to hesitate or make an error must be redesigned before delivery — regardless of how the developer believes it should work. Real-world behaviour overrides design assumptions.

## 5.6  Acceptance Criteria Checklist

| # | Criteria | Pass Condition |
| --- | --- | --- |
| 1 | Driver log entry | Completed by driver in < 2 minutes without help |
| 2 | Time calculation | All test cases from section 5.2 produce correct output |
| 3 | Harvester billing | Rent auto-calculated correctly from linked driver logs |
| 4 | Offline persistence | All data survives app close and reopen with WiFi off |
| 5 | Dashboard accuracy | Monthly income/expense/profit match sum of individual entries |
| 6 | Worker net payable | Formula: (salary + bonus + extra) − advance is correct |
| 7 | Farmer view isolation | Farmer A cannot see Farmer B's data |
| 8 | Backup / Restore | Export JSON → clear data → import → all data recovered |
| 9 | PWA install | App installable and runs from home screen without internet |
| 10 | Tamil labels | Every input field has a visible Tamil label |

| PHASE 6 | Deployment & Delivery Plan |
| --- | --- |

## 6.1  Deployment Strategy

The application is deployed as a static web application hosted on Vercel. Because the system is entirely client-side (no server, no database), the deployment is a simple static file upload. Vercel provides automatic HTTPS, global CDN distribution, and instant deployment from a GitHub repository.

Why Vercel (not Play Store): No review process or 48-hour delays. Any update is live in under 60 seconds. Works on any Android browser. HTTPS is automatic. Free tier is sufficient for this application's scale.

## 6.2  Build & Deployment Steps

### Step 1 — Production Build

# From project root npm run build # Verify build: # dist/index.html should exist # dist/assets/ should contain hashed JS and CSS files # dist/manifest.json should exist (PWA) # Local preview (test the built app before deploying): npm run preview

### Step 2 — GitHub Repository

git init git add . git commit -m 'initial: rural ledger mvp' git branch -M main git remote add origin https://github.com/YOUR_USERNAME/rural-ledger.git git push -u origin main

### Step 3 — Vercel Deployment

- Go to vercel.com → Sign in with GitHub

- Click 'New Project' → Select your rural-ledger repository

- Framework Preset: Vite (auto-detected)

- Build Command: npm run build (auto-detected)

- Output Directory: dist (auto-detected)

- Click 'Deploy' — takes approximately 90 seconds

- Live URL will be: https://rural-ledger.vercel.app (or custom domain)

## 6.3  Mobile Installation (PWA)

The following steps must be performed by the admin and demonstrated to the client during handover:

- Open the Vercel URL in Chrome on Android phone

- Tap the three-dot menu (⋮) in the top-right of Chrome

- Tap 'Add to Home Screen' (முகப்பு திரையில் சேர்க்கவும்)

- Name appears as 'கிராம கணக்கு' — tap Add

- The app icon now appears on the home screen

- Turn off WiFi. Open the app. Verify it loads and all data is accessible.

After PWA installation, the app behaves like a native mobile application. It opens in fullscreen (no browser address bar), has a Tamil app name, and works completely offline.

## 6.4  Data Backup & Recovery Strategy

LocalStorage is device-bound and will be lost if the user clears browser data. The following manual backup strategy must be taught to the client during handover.

| Backup Type | When | How | Recovery |
| --- | --- | --- | --- |
| Weekly JSON Backup | Every Sunday | Tap 'Backup Data' in settings | Upload the JSON file in 'Restore Data' |
| Pre-Update Backup | Before any app update | Same as above | Same as above |
| Monthly PDF Archive | First of each month | Generate and WhatsApp the PDF report | For record keeping only |

## 6.5  Client Handover Package

### Deliverables Checklist

- Live application URL (Vercel link)

- Tamil user guide document (printed and digital)

- Admin setup guide (how to add farmers, drivers, set prices)

- Backup and restore instructions (with screenshots)

- Developer contact for post-delivery issues (30-day support period)

### Tamil User Guide Extract — Driver Entry

Driver Entry (ஓட்டுநர் பதிவு) — Step by Step: 1. இயந்திரம் தேர்வு செய்யவும் (Select the machine type) 2. விவசாயி பெயர் தேர்வு செய்யவும் (Select the farmer's name) 3. தொடக்க நேரம் பதிவு செய்யவும் (Enter the start time) 4. முடிவு நேரம் பதிவு செய்யவும் (Enter the end time) 5. மேலும் நேரம் சேர்க்க '+' அழுத்தவும் (Tap '+' to add another work session) 6. டீசல் தொகை அல்லது லிட்டர் பதிவு செய்யவும் (Enter diesel amount in rupees or litres) 7. சேமிக்க 'பதிவு செய்க' அழுத்தவும் (Tap 'Save' to save the entry)

## 6.6  Post-Deployment Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Browser storage cleared by user | Medium | Weekly JSON export habit; shown in training |
| User confusion about Tamil labels | Low | Usability tested pre-delivery; guide provided |
| Data entry errors by driver | Medium | Validation prevents invalid entries; admin can edit |
| Device upgrade / data loss | Low | JSON backup portable across devices |
| App not loading (Vercel outage) | Very Low | PWA cache serves app; Vercel SLA is 99.99% |

## 6.7  Future Phase Roadmap

The following enhancements are explicitly OUT OF SCOPE for this delivery but are documented here for future planning:

| Feature | Phase | Complexity | Prerequisite |
| --- | --- | --- | --- |
| Cloud sync across devices | Phase 2 | High | Backend API + database |
| Multi-device real-time sync | Phase 2 | High | Cloud sync first |
| OTP-based admin login | Phase 2 | Medium | Backend auth service |
| Farmer WhatsApp notifications | Phase 2 | Medium | WhatsApp Business API |
| Multi-entrepreneur support | Phase 3 | High | Full multi-tenant architecture |
| Advanced analytics / charts | Phase 3 | Medium | Data sufficient after 3+ months use |
| Bank account reconciliation | Phase 3 | High | Banking API integration |

## 6.8  Final Project Completion Checklist

The project is considered COMPLETE and ready for delivery ONLY when every item below is verified with a live demonstration.

| # | Item | Verified By |
| --- | --- | --- |
| 1 | App is deployed and accessible via Vercel URL | Admin opens URL on phone |
| 2 | App is installed as PWA on client's Android phone | Icon visible on home screen |
| 3 | App loads and works with WiFi turned off | Live demo without internet |
| 4 | Driver can log an entry without assistance | Driver usability test |
| 5 | Harvester rent calculates correctly from driver log hours | Test case verified |
| 6 | Dashboard shows correct income/expense/profit for current month | Data verified |
| 7 | Farmer can view their own records (and only their own) | Live demo with sample farmer |
| 8 | JSON backup export and import works | Export → delete data → restore |
| 9 | PDF report generates and can be shared via WhatsApp | Live demo |
| 10 | All Tamil labels are visible and correctly spelled | Admin review |
| 11 | Printed Tamil user guide handed to client | Physical handover |
| 12 | Client signs off on delivery | Verbal or written confirmation |

END OF SDLC DOCUMENTATION

Rural Ledger & Machinery Management System  |  Version 1.0.0  |  April 2026