RURAL LEDGER & MACHINERY

MANAGEMENT SYSTEM

Tamil-First  |  Offline-First  |  Mobile-First

FULL SDLC PROJECT DOCUMENTATION — VERSION 2.0

Revised & Refined Edition — All Issues Resolved

| Project Name | Rural Ledger & Machinery Management System |
| --- | --- |
| Version | 2.0.0 — Revised Final |
| Prepared For | Rural Entrepreneur Client — Tamil Nadu, India |
| Document Type | Full SDLC Documentation (Phase 1 – Phase 6) |
| Revision | All critical issues resolved; 3 new modules added |
| Date | April 2026 |
| Classification | Client Delivery Document |

This is the authoritative and final specification for the system. All development must follow this document.

| PHASE 1 | Project Charter & Planning Document |
| --- | --- |

## 1.1  Project Overview

The Rural Ledger & Machinery Management System is a purpose-built digital platform for a Tamil Nadu-based rural entrepreneur who manages a harvester hiring service, tractor and machinery rentals, own-land farming, worker management, and informal lending. The system replaces fragmented, error-prone notebook tracking with a structured, reliable, and easy-to-use digital solution.

Three foundational priorities drive every design decision: Tamil-language-first UI for native-speaking users, offline-first data storage for areas with limited internet, and mobile-first design to match the primary devices used in the field.

## 1.2  Problem Statement

The client currently manages all business records using handwritten notebooks. This method creates the following documented problems:

- Frequent arithmetic errors in income, expense, and profit calculations across harvester, rental, and farming activities.

- No consolidated daily, weekly, or monthly profitability view across all business lines.

- Diesel usage and machine hour tracking are inaccurate — sessions noted informally, totalled manually.

- Driver salary calculation (based on machine hours) has no automated support — done mentally or on paper.

- Worker salary, advance, and bonus records are scattered across multiple notebooks and prone to disputes.

- Farmer-wise billing and payment history is unavailable, making it impossible to verify amounts or track partial payments over time.

- The admin cannot generate reports or summaries without manually adding up notebook entries.

- No unique bill reference numbers exist, so billing disputes cannot be traced.

## 1.3  Solution Overview

A modular single-page web application (SPA) built on React with Vite. Data is persisted in browser LocalStorage. The system has 12 modules covering all business activities. All calculations are automated, data is stored instantly, and the interface uses Tamil labels throughout. A Bill ID system provides unique traceable references for all harvester billing. A Driver Salary Ledger automates salary calculation from machine log hours.

## 1.4  Stakeholder Analysis

| Stakeholder | Role | Primary Interest | Interaction Level |
| --- | --- | --- | --- |
| Business Entrepreneur | Admin / Owner | Full control, accurate reports, driver salary | Daily — Full access |
| Machine Driver | Driver | Quick log entry, view own salary | Daily — Log entry + salary view |
| Village Farmer | Farmer | View billing and payment history | On-demand — Read only |
| Workers | Indirect | Accurate salary records | None (admin manages) |

## 1.5  User Role Definitions

### Admin (Entrepreneur)

Full unrestricted access to all 12 modules. Manages pricing configuration, user accounts, reports, and export. Uses mobile in the field and laptop at home. Creates and manages Driver and Farmer accounts including driver salary rates.

### Driver

Field operator on mobile. Enters machine usage logs (machine, farmer, sessions, diesel). Can also view their own salary ledger — what they have earned and what has been paid. Drivers do not access financial data, pricing, or other farmers' records. Accounts and salary rates are Admin-managed.

### Farmer (Read-Only)

Views personal transaction history — machine hours, bills (with Bill IDs), payment history, and balance due. No data entry. Identified by name or ID with no password required. Interface is Tamil-first and intentionally minimal.

## 1.6  Operating Environment & Constraints

| Constraint | Description | Design Response |
| --- | --- | --- |
| Internet | Unstable or absent in rural areas | Fully offline-first; zero API dependency |
| Device | Primarily Android mobile phones | Mobile-first responsive layout, 44px+ touch targets |
| Literacy | Some users have limited reading literacy | Tamil labels, icon-assisted UI, minimal navigation |
| Language | Tamil is the primary language | Every field has a Tamil label |
| Technical Skill | Non-technical users | Large buttons, simple forms, confirmation messages |
| Data Entry Timing | Logs entered during or after work | Multi-session support, no real-time requirement |

## 1.7  Project Scope

### In Scope — 12 Modules

- M01 Dashboard — Aggregated income, expense, and profit summary

- M02 User Management — CRUD for Farmers, Drivers, Workers

- M03 Finance Ledger — Household expense and informal lending

- M04 Own Farming — Personal agriculture expense and harvest income

- M05 Machinery Rental — Tractor, plough, trailer, water rental billing

- M06 Harvester Management — Session billing, expenses, Bill ID, per-job profit

- M07 Worker Management — Work entries, salary, advance, net payable

- M08 Driver Logs — Multi-session time entry, diesel tracking

- M09 Farmer View — Read-only personal transaction and payment portal

- M10 Driver Salary Ledger — Hours-based salary, partial payment, monthly balance

- M11 Reports — Monthly, machine-wise, farmer balance, and driver salary reports

- M12 Pricing Configuration — Admin-managed rates for all machine types

### Out of Scope (Future Phases)

- Cloud sync, multi-device real-time sync

- Online payment integration, banking API

- Multi-entrepreneur / multi-tenant support

- OTP login, advanced analytics

## 1.8  Project Timeline

| Phase / Day | Focus Area | Deliverable |
| --- | --- | --- |
| Day 1 | Project setup, base structure, pricing config | Running app with folder layout, components, pricing init |
| Day 2 | Driver entry UI | Complete visual form, Tamil labels, mobile layout |
| Day 3 | Time calculation logic | Accurate session-based hour calculations with overnight guard |
| Day 4 | Diesel logic + data save | Data persists via LocalStorage; diesel both modes working |
| Day 5 | Harvester module + Bill ID | Rent calculation, Bill ID generation, job linking |
| Day 6 | Machinery rental + payment history | Rental entries with payments[] array |
| Day 7 | Worker management + Driver salary ledger | Worker net-pay; driver salary from log hours |
| Day 8 | Dashboard | Live income/expense/profit from all 12 modules |
| Day 9 | Reports + PWA setup | All report types; installable offline app |
| Day 10 | Export, testing, polish | PDF, backup/restore with schemaVersion, end-to-end UAT |

## 1.9  Risk Register

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Browser storage cleared | Medium | High | JSON export with schemaVersion; weekly backup habit |
| Low usability | Medium | High | Tamil UI, large elements, usability testing pre-delivery |
| No internet | High | High | Full offline-first PWA architecture |
| Calculation errors | Low | High | Unit test every calculation function before integration |
| Old Android device | Medium | Medium | Test on low-end device before delivery |
| Scope creep | Medium | Medium | Strict MVP; no unapproved additions during build |

## 1.10  Success Criteria

- Driver logs a full entry (sessions + diesel) without assistance in under 2 minutes.

- Harvester rent auto-calculated from logged hours; Bill ID generated automatically.

- Driver salary auto-calculated from machine hours; partial payments tracked.

- All data survives app close and reopen with WiFi off.

- Admin views monthly income, expense, and profit in under 10 seconds.

- Farmer views their bills and payment history by name or ID alone.

- JSON backup exports, then restores with full data integrity and schemaVersion validation.

- App passes usability test with real driver and real farmer in village conditions.

| PHASE 2 | Software Requirements Specification (SRS) |
| --- | --- |

## 2.1  Purpose of This Document

This SRS defines, with complete precision, the functional and non-functional requirements for all 12 modules of the system. Every requirement is traceable to a business need in Phase 1. This document is the binding specification — no behaviour should be implemented that is not defined here, and no defined behaviour should be omitted.

## 2.2  System Modules Overview

| Module ID | Module Name | Primary User | Core Purpose |
| --- | --- | --- | --- |
| M01 | Dashboard | Admin | Real-time aggregated summary from all modules |
| M02 | User Management | Admin | CRUD for Farmers, Drivers, Workers |
| M03 | Finance Ledger | Admin | Household expenses and informal lending |
| M04 | Own Farming | Admin | Personal agriculture expense and income |
| M05 | Machinery Rental | Admin | Tractor, plough, trailer, water rental billing |
| M06 | Harvester Management | Admin | Harvester billing, Bill ID, per-job expenses and profit |
| M07 | Worker Management | Admin | Worker records, salary, advance, net payable |
| M08 | Driver Logs | Driver / Admin | Machine session logs, diesel tracking |
| M09 | Farmer View | Farmer | Read-only bills, payment history, balance |
| M10 | Driver Salary Ledger | Admin / Driver | Hours-based salary, partial payments, monthly balance |
| M11 | Reports | Admin | Monthly, machine-wise, farmer balance, driver salary |
| M12 | Pricing Configuration | Admin | All machine rates, driver salary rates, diesel price |

## 2.3  Authentication Requirements

| Role | Login Method | Password | Access Granted |
| --- | --- | --- | --- |
| Admin | Single password screen | Set during first launch | All 12 modules — full CRUD |
| Driver | Select name from list + 4-digit PIN | Set by Admin | Driver Logs (entry) + own Salary Ledger (read) |
| Farmer | Select name from list | None required | Own records, bills, payment history — read only |

## 2.4  Module-Wise Functional Requirements

### M01 — Dashboard Module

| Display Element | Data Source | Calculation |
| --- | --- | --- |
| Total Income (Month) | Harvester + Rental + Own Farm Harvest | Sum all income records for current month |
| Total Business Expense (Month) | Expenses (source != home_expense, lending) | Sum business expense records for current month |
| Net Profit (Month) | Derived | Total Income minus Total Business Expense |
| Today's Machine Sessions | Driver Logs | Count of log entries for today |
| Today's Diesel Cost | Driver Logs | Sum of diesel.total from today's logs |
| Pending Harvester Bills | Harvester Jobs | Count where paymentStatus = pending or partial |
| Pending Farmer Balance | Harvester + Rental | Sum of all balance fields > 0 |
| Pending Lending Amount | Finance Ledger | Sum of (amountGiven - amountReturned) where status != returned |
| Driver Salary Unpaid | Driver Salary Ledger | Sum of unpaid balances across all drivers |

### M02 — User Management Module

Admin-only. Provides full CRUD for Farmers, Drivers, and Workers. Deletion rules (see Section 2.6) prevent orphaned reference data.

Farmer Entity

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Format F001, F002... F000 reserved for Own Farm | — |
| name | String | Required, max 60 chars | விவசாயி பெயர் |
| village | String | Required | கிராமம் |
| phone | String | Optional, 10 digits | தொலைபேசி |
| type | Enum | neighbour ¦ normal ¦ own (F000 only) | வகை |

Driver Entity

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Format D001, D002... | — |
| name | String | Required, max 60 chars | ஓட்டுநர் பெயர் |
| phone | String | Optional, 10 digits | தொலைபேசி |
| pin | String | 4-digit numeric, Admin-set | கடவுச்சொல் |
| salaryRatePerHour | Number | Required > 0; used in Driver Salary Ledger | மணி நேர ஊதிய விகிதம் (₹) |

Worker Entity

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Format W001, W002... | — |
| name | String | Required, max 60 chars | தொழிலாளர் பெயர் |
| village | String | Optional | கிராமம் |
| phone | String | Optional, 10 digits | தொலைபேசி |
| active | Boolean | Default true; set false to deactivate (not delete) | நிலை |

### M03 — Finance Ledger Module

Home Expense Sub-Module

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated | — |
| date | Date | Required, not future | தேதி |
| category | Enum | Food ¦ Medical ¦ Transport ¦ Utilities ¦ Other | வகை |
| mealTime | Enum | morning ¦ afternoon ¦ evening ¦ null | உணவு நேரம் (food only) |
| description | String | Optional, max 100 chars | விளக்கம் |
| amount | Number | Required, > 0 | தொகை (₹) |

mealTime field: Applicable only when category = Food. Allows separate morning, afternoon, and evening food entries on the same date to be distinguished in reports and storage. For all other categories, mealTime is null.

Lending Sub-Module

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated | — |
| personName | String | Required | பெயர் |
| village | String | Optional | கிராமம் |
| amountGiven | Number | Required, > 0 | கொடுத்த தொகை (₹) |
| dateLent | Date | Required | கொடுத்த தேதி |
| amountReturned | Number | Computed from repayments[] | திரும்ப பெற்ற தொகை (₹) |
| repayments | Array | Each: { id, date, amount, notes } | திரும்பிய பதிவுகள் |
| status | Enum | pending ¦ partial ¦ returned | நிலை |
| notes | String | Optional | குறிப்பு |

Lending Repayments and Dashboard Income: Amounts lent and amounts repaid are NOT counted as business income or expense in the Dashboard profit calculation. They are tracked in the Finance Ledger only. The Dashboard shows 'Pending Lending Amount' as a separate awareness indicator, not a profit component. This prevents lending activity from inflating or deflating business profit figures.

### M04 — Own Farming Module

Tracks the admin's personal agriculture. Separate from harvester business. Machine hours for own land are logged using reserved Farmer ID F000 in Driver Logs — this prevents double-counting while keeping all machine activity in one unified log.

Own Farming Expense Fields

| Category | Input | Special Rule | Tamil Label |
| --- | --- | --- | --- |
| Diesel | Amount (₹) | Separate from machine diesel in Driver Logs (see Section 2.5) | டீசல் |
| Maintenance | Amount (₹) | Machine maintenance | பராமரிப்பு |
| Spare Parts | Amount (₹) | Replacement parts | உதிரி பாகங்கள் |
| Driver Salary | Amount (₹) | Manual entry if not using Driver Salary Ledger | ஓட்டுநர் சம்பளம் |
| Worker Salary | Amount (₹) | Field worker payments | தொழிலாளர் சம்பளம் |
| Food Expense | Amount (₹) | Multiple per day: Morning / Afternoon / Evening (mealTime field) | உணவு செலவு |
| Motor Maintenance | Amount (₹) | Irrigation motor | மோட்டார் பராமரிப்பு |

Own Farming Income Fields

| Field | Type | Calculation | Tamil Label |
| --- | --- | --- | --- |
| Harvest Date | Date | Required | அறுவடை தேதி |
| Crop Type | String | e.g., Paddy, Sugarcane | பயிர் வகை |
| Number of Bags | Number | Required, > 0 | மூட்டைகளின் எண்ணிக்கை |
| Price Per Bag (₹) | Number | Required, > 0 | ஒரு மூட்டை விலை |
| Total Income (auto) | Computed | Bags × Price Per Bag | மொத்த வருமானம் |

### M05 — Machinery Rental Module

| Machine | Unit | Rate Source | Tamil Name |
| --- | --- | --- | --- |
| Tractor | Per Hour | Pricing Config (M12) | டிராக்டர் |
| Plough Tractor | Per Hour | Pricing Config (M12) | உழவு டிராக்டர் |
| Trailer | Per Trip | Pricing Config (M12) | ட்ரெய்லர் |
| Water Rental | Per Season | Admin assigns per farmer | தண்ணீர் குத்தகை |

Rental Entry Fields

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated | — |
| date | Date | Required | தேதி |
| farmerId | Reference | Must exist in Farmers | விவசாயி |
| machineType | Enum | tractor ¦ plough_tractor ¦ trailer ¦ water | இயந்திர வகை |
| unit | Enum | hour ¦ trip ¦ season | அலகு |
| quantity | Number | Required, > 0 | அளவு |
| ratePerUnit | Number | Fetched from Pricing Config, admin-editable per entry | ஒரு அலகு விலை |
| totalAmount | Computed | quantity × ratePerUnit | மொத்த தொகை |
| payments | Array | Each payment: { id, date, amount, mode, notes } | பணம் செலுத்திய வரலாறு |
| amountPaid | Computed | Sum of payments[].amount | மொத்தம் செலுத்தியது |
| balance | Computed | totalAmount − amountPaid | நிலுவை தொகை |
| paymentStatus | Computed | Auto-derived: pending ¦ partial ¦ paid | பணம் நிலை |

### M06 — Harvester Management Module

The core revenue module. Links to Driver Logs for automatic hour computation, generates a unique Bill ID for every job, and tracks per-job expenses and profitability.

Bill ID System

Format: HB-SSS-YYYY-NNN HB = Harvester Bill (fixed prefix) SSS = Season code: KUR (Kuruvai), SAM (Samba), THA (Thaladi) YYYY = 4-digit year of the season NNN = 3-digit running number within that SSS-YYYY combination, starting at 001 Examples: HB-KUR-2026-001 First Kuruvai 2026 harvester bill HB-KUR-2026-002 Second Kuruvai 2026 harvester bill HB-SAM-2026-001 First Samba 2026 harvester bill Season Definitions: KUR — Kuruvai: June to September SAM — Samba: August to January (crosses year — use start year) THA — Thaladi: October to January (crosses year — use start year) Generation Rule: On saving a new Harvester Job, count existing jobs with the same SSS-YYYY combination, add 1, zero-pad to 3 digits.

Diesel Separation Rule (Resolves Double-Counting)

Two types of diesel exist in the harvester workflow — they must NEVER be mixed: Type 1 — Session Diesel (in Driver Logs): Entered by the driver per work session. Represents fuel physically added to the machine on that day. This is the operational diesel cost. Type 2 — Additional Job Diesel (in Harvester Job expenses): Entered by the Admin for diesel costs NOT captured in driver logs. Example: bulk diesel bought at the start of a season, transport diesel, or diesel for a session where the driver forgot to log it. In the Harvester Job record: dieselFromLogs = auto-computed sum of diesel.total from all linkedLogIds (read-only) additionalDiesel = manual Admin entry for extra diesel not in logs (default 0) totalDiesel = dieselFromLogs + additionalDiesel Dashboard expense uses totalDiesel per job. Never counts dieselFromLogs twice.

Harvester Log-Linking UX Rules

| Rule | Description |
| --- | --- |
| Filter scope | When linking logs, show only logs matching this job's farmerId + machineType |
| Date range filter | Optional date range picker to narrow down logs for long seasons |
| Already-linked guard | Logs already linked to another Harvester Job are shown greyed out and non-selectable |
| Duplicate guard | Same log cannot be linked to two active jobs — system prevents this on save |
| Unlink rule | Admin can unlink a log only if the Harvester Job has zero payments recorded |
| Auto-compute | On each checkbox change, totalHours recalculates instantly in the UI |

Harvester Job Record Fields

| Field | Type | Validation / Notes | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated internal ID | — |
| billId | String (auto) | HB-SSS-YYYY-NNN format, generated on save | பில் எண் |
| farmerId | Reference | Must exist in Farmers | விவசாயி |
| village | String | Auto-populated from farmer record | கிராமம் |
| season | Enum | KUR ¦ SAM ¦ THA | பருவம் |
| seasonYear | Number | 4-digit year of season start | ஆண்டு |
| machineType | Enum | tyre ¦ track | இயந்திர வகை |
| wetField | Boolean | Applicable if machineType = tyre only | நீர் நிலம் |
| ratePerHour | Number | Fetched from Pricing Config; Admin-editable | மணி நேர விலை |
| linkedLogIds | Array | IDs of linked Driver Log records | — |
| totalHours | Computed | Sum of hours from linked Driver Logs | மொத்த மணி நேரம் |
| grossAmount | Computed | totalHours × ratePerHour | மொத்த வாடகை |
| discount | Number | Default 0 | தள்ளுபடி |
| finalAmount | Computed | grossAmount − discount | இறுதி தொகை |
| dieselFromLogs | Computed | Sum of diesel.total from linkedLogIds (read-only) | பதிவிலிருந்து டீசல் (₹) |
| additionalDiesel | Number | Default 0, manual Admin entry | கூடுதல் டீசல் (₹) |
| otherExpenses | Array | [ { category, amount } ] — worker, mechanic, parts, food | மற்ற செலவுகள் |
| totalExpense | Computed | dieselFromLogs + additionalDiesel + sum(otherExpenses) | மொத்த செலவு |
| netProfit | Computed | finalAmount − totalExpense | நிகர லாபம் |
| payments | Array | [ { id, date, amount, mode, notes } ] | பணம் செலுத்திய வரலாறு |
| amountPaid | Computed | Sum of payments[].amount | மொத்தம் செலுத்தியது |
| balance | Computed | finalAmount − amountPaid | நிலுவை தொகை |
| paymentStatus | Computed | pending ¦ partial ¦ paid (auto-derived) | பணம் நிலை |

### M07 — Worker Management Module

Worker Net Payable Formula

Net Payable = (Base Salary + Bonus + Extra Amount) − Advance Paid All five fields are independently editable. Advance is subtracted because it was given to the worker before the salary payment. Net Payable is always computed — never entered manually. If Net Payable is negative, a warning is shown: the worker has received more in advance than earned, and the difference carries forward to the next entry.

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated | — |
| workerId | Reference | Must exist in Workers | தொழிலாளர் |
| date | Date | Required | தேதி |
| workType | Enum + Free-text | Dropdown; last option is 'Other' (manual text) | வேலை வகை |
| baseSalary | Number | Required, >= 0 | அடிப்படை சம்பளம் (₹) |
| advance | Number | Default 0 | முன்பணம் (₹) |
| bonus | Number | Default 0 | போனஸ் (₹) |
| extraAmount | Number | Default 0 | கூடுதல் தொகை (₹) |
| netPayable | Computed | (baseSalary + bonus + extraAmount) − advance | நிகர செலுத்தவேண்டியது (₹) |
| notes | String | Optional | குறிப்பு |

### M08 — Driver Logs Module

Foundation data-entry module. Must be the fastest and most reliable screen in the system. Its data feeds M06 Harvester, M10 Driver Salary, and M01 Dashboard.

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated, format LOG001... | — |
| driverId | Reference | Must exist in Drivers | ஓட்டுநர் |
| farmerId | Reference | Must exist (F000 valid for Own Farm) | விவசாயி |
| machineType | Enum | harvester_tyre ¦ harvester_track ¦ tractor ¦ plough_tractor ¦ trailer | இயந்திர வகை |
| date | Date | Required, defaults to today | தேதி |
| sessions | Array | Minimum 1; each: { start, end, durationHours } | வேலை நேரம் |
| totalHours | Computed | Sum of session durationHours | மொத்த மணி நேரம் |
| diesel.mode | Enum | rupees ¦ litres ¦ none | டீசல் முறை |
| diesel.value | Number | Required if mode != none; > 0 | டீசல் அளவு |
| diesel.pricePerLitre | Number | Required if mode = litres; fetched from Pricing Config | லிட்டர் விலை |
| diesel.total | Computed | If rupees: value. If litres: value × pricePerLitre. If none: 0 | டீசல் செலவு (₹) |
| source | Enum | driver_log (fixed) | — |

Session overnight guard: If end time is numerically before start time (e.g., 23:00 to 01:00), 24 hours is added to the end time before calculating duration. This handles late-night sessions without error. Formula: duration = (end < start) ? (end + 24h) − start : end − start

### M09 — Farmer View Module

Read-only portal. Farmer selects their name from a list — no password needed. Shows all activity linked to their Farmer ID across all modules, including the full payment history per bill.

| Section | Data Shown | Source |
| --- | --- | --- |
| Harvester Bills | Bill ID, season, machine type, hours, final amount | M06 Harvester Jobs |
| Bill Payments | Each payment: date, amount, mode — for every bill | M06 payments[] |
| Bill Balance | Amount still owed per bill | M06 balance (computed) |
| Rental Charges | Machine, date, hours/trips, amount | M05 Rental Entries |
| Rental Payments | Each payment with date and amount | M05 payments[] |
| Rental Balance | Amount still owed | M05 balance (computed) |
| Total Outstanding | Sum of all balances across all bills and rentals | Computed on screen |

### M10 — Driver Salary Ledger Module

Automates driver salary calculation from machine hours already recorded in Driver Logs. This replaces manual notebook-based driver pay tracking.

Driver Salary Formula

Daily Salary Earned = totalHours (from Driver Logs that day) × salaryRatePerHour (from Driver record) Each day a driver works, a salary entry is auto-generated from that day's logs. Admin reviews and confirms. Partial payments are recorded with dates. Example: Driver Kumar — salaryRatePerHour: ₹150 April 20 logs: 4.25 hours Salary earned: 4.25 × 150 = ₹637.50 Admin pays ₹400 on April 20: Earned: +₹637.50 Paid: −₹400.00 Balance: ₹237.50 (carries to next payment) Monthly view: Total earned − Total paid = Monthly outstanding per driver

Driver Salary Entry Fields

| Field | Type | Validation | Tamil Label |
| --- | --- | --- | --- |
| id | String (auto) | Auto-generated DSL001, DSL002... | — |
| driverId | Reference | Must exist in Drivers | ஓட்டுநர் |
| date | Date | Required | தேதி |
| logIds | Array | Driver Log IDs from this date that contributed hours | — |
| hoursWorked | Computed | Sum of totalHours from logIds | வேலை மணி நேரம் |
| ratePerHour | Snapshot | Copied from Driver record at time of entry | மணி நேர விகிதம் (₹) |
| salaryEarned | Computed | hoursWorked × ratePerHour | சம்பாதித்த சம்பளம் (₹) |
| payments | Array | [ { id, date, amount, mode, notes } ] | செலுத்திய வரலாறு |
| amountPaid | Computed | Sum of payments[].amount | செலுத்திய மொத்தம் (₹) |
| balance | Computed | salaryEarned − amountPaid | நிலுவை (₹) |

Driver view access: When a driver logs in with their PIN, they can view their own Driver Salary Ledger — earned amount, payments received, and current balance. They cannot edit any data.

### M11 — Reports Module

Report 1 — Monthly Business Summary

- Filter: Select month and year

- Shows: Total income by source (harvester, rental, own farm), Total expense by source, Net profit

- Secondary: Bar or list breakdown of income sources

Report 2 — Machine-Wise Report

- Groups all harvester jobs by machineType (tyre / track)

- Per machine: Total hours, Total revenue, Total expense, Net profit

- Filter: by season (KUR / SAM / THA) and year

Report 3 — Farmer Balance Report

- Lists all farmers with outstanding balance > 0 across harvester and rental

- Per farmer: Bill IDs, original amount, amount paid, current balance

- Sorted by balance (highest first)

Report 4 — Driver Salary Report

- Filter: Select driver and month

- Shows: Each day's hours, salary earned, payments made, running balance

- Monthly total: Total earned, total paid, closing balance

Report 5 — Harvester Season Report

- Filter: Select season (KUR / SAM / THA) and year

- Lists all jobs with Bill ID, farmer name, hours, final amount, payment status

- Season totals: Total billed, total collected, total outstanding

### M12 — Pricing Configuration Module

Admin-only. A single configuration screen that stores all rate information. All modules fetch rates from here — no hardcoded values exist anywhere else in the system.

| Config Category | Field | Type | Tamil Label |
| --- | --- | --- | --- |
| Harvester — Tyre | Standard Rate Per Hour | Number (₹) | டயர் — சாதாரண விகிதம் |
| Harvester — Tyre | Wet Field Rate Per Hour | Number (₹) | டயர் — நீர் நிலம் விகிதம் |
| Harvester — Track | Fixed Rate Per Hour | Number (₹) | டிராக் — விகிதம் |
| Rental — Tractor | Rate Per Hour | Number (₹) | டிராக்டர் விகிதம் |
| Rental — Plough Tractor | Rate Per Hour | Number (₹) | உழவு டிராக்டர் விகிதம் |
| Rental — Trailer | Rate Per Trip | Number (₹) | ட்ரெய்லர் விகிதம் |
| Diesel | Current Price Per Litre | Number (₹) | டீசல் விலை / லிட்டர் |

Water rental rate is per-farmer and per-season. It is not stored in the Pricing Config. Instead, it is entered directly in the Rental Entry for each farmer. Driver salary rates are stored in the individual Driver record (salaryRatePerHour field in M02), not in the central Pricing Config.

## 2.5  Business Logic Rules

### Bill ID Generation Logic

- On creating a new Harvester Job, the system reads the selected season (KUR/SAM/THA) and seasonYear.

- It counts all existing Harvester Jobs with the same season+year combination.

- New NNN = count + 1, zero-padded to 3 digits.

- Bill ID is assigned on first save. It cannot be changed after assignment.

- If a Harvester Job is deleted (cancelled), its Bill ID is never reused — NNN continues from the highest existing number.

### Harvester Billing Logic (Complete Flow)

- Admin selects farmer, season (KUR/SAM/THA), year, and machine type.

- Admin links Driver Logs for this job using the log-linking section (filtered by farmerId + machineType).

- System auto-computes totalHours from linked logs.

- ratePerHour is fetched from Pricing Config based on machineType and wetField toggle.

- grossAmount = totalHours × ratePerHour.

- Admin optionally enters discount.

- finalAmount = grossAmount − discount.

- dieselFromLogs is auto-summed from linked Driver Logs (read-only).

- Admin enters additionalDiesel if any extra diesel not in logs.

- Admin enters otherExpenses (worker salary, mechanic, spare parts, driver food).

- totalExpense = dieselFromLogs + additionalDiesel + sum(otherExpenses).

- netProfit = finalAmount − totalExpense.

- On save, Bill ID is generated (HB-SSS-YYYY-NNN format).

- Payments are recorded in the payments[] array as they arrive.

### Payment History System

Every billing record (Harvester Jobs and Rental Entries) uses a payments[] array. Each element: { id: 'PAY001', date: '2026-04-15', amount: 5000, mode: 'cash', notes: '' } amountPaid = payments.reduce((sum, p) => sum + p.amount, 0) [computed, never stored] balance = finalAmount − amountPaid [computed, never stored] paymentStatus is auto-derived: amountPaid == 0 → 'pending' amountPaid > 0 && balance > 0 → 'partial' balance == 0 → 'paid' Payment records cannot be deleted — only a correction entry can be added. This ensures an auditable payment trail for every bill.

### Diesel Rules (No Double-Counting)

| Scenario | Correct Action | Wrong Action (Do NOT Do This) |
| --- | --- | --- |
| Driver logs 10L diesel for a session | Driver enters in Driver Logs. dieselFromLogs auto-sums. | Admin also enters 10L in Harvester Job additionalDiesel |
| Admin buys bulk diesel not in logs | Admin enters in Harvester Job additionalDiesel | Admin asks driver to retroactively create a log entry |
| Own farm diesel | Admin enters in Own Farming expenses (source: own_farm) | Admin enters in a Harvester Job expense |

### Edit and Delete Rules

| Record Type | Edit Rule | Delete Rule |
| --- | --- | --- |
| Driver Log | Admin only. If log is linked to a Harvester Job, editing hours triggers recalculation of that job's totalHours and grossAmount automatically. | Cannot delete if linked to a Harvester Job with payments. Admin must first remove the link or cancel the job. |
| Harvester Job | Admin only. Full editing allowed. Changing linked logs or rate auto-recomputes all derived fields. | Soft-cancel only (set status = cancelled). Bill ID is retired, not reused. Cannot hard-delete if payments exist. |
| Rental Entry | Admin only. Can edit if no payments recorded. If payments exist, only notes and paymentStatus editable. | Cannot delete if any payment recorded. Set status = cancelled instead. |
| Worker Entry | Admin only. Fully editable within 7 days of creation. | Can delete only if created today and no external references exist. |
| Driver Salary Entry | Admin only. Can edit ratePerHour snapshot and notes. | Cannot delete if payment recorded against it. |
| Farmer Record | Admin only. Name and village editable anytime. | Cannot delete if any linked records (logs, jobs, rentals) exist. Set type to inactive instead. |
| Driver Record | Admin only. Name, PIN, and ratePerHour editable. | Cannot delete if any Driver Logs exist. Deactivate instead. |
| Payment Record | Cannot be edited. | Cannot be deleted. Add a correction entry (negative amount with note) if error occurred. |

## 2.6  Validation Rules

| Rule | Condition | Error / Behaviour |
| --- | --- | --- |
| Session end time | End must be after start (after overnight guard) | Error shown inline; entry not saved |
| Diesel value | Must be > 0 if mode is not 'none' | Error shown |
| Price per litre | Required and > 0 if mode = litres | Error shown |
| Farmer reference | farmerId must exist in Farmers collection | Error shown; blocked on save |
| Required fields | All fields marked required must be non-empty | Error per field |
| Net payable (worker) | May be negative — carry-forward situation | Warning shown; save allowed |
| Driver log linking | Same log cannot be in two active Harvester Jobs | Error shown on save attempt |
| Bill ID uniqueness | Auto-generated; system verifies uniqueness before saving | Auto-increments if collision detected |
| Monetary amounts | All monetary fields >= 0 | Error shown for negative input |
| Season year | Must be 4-digit year, not future by more than 1 | Error shown |

## 2.7  Non-Functional Requirements

| Category | Requirement | Acceptance Threshold |
| --- | --- | --- |
| Performance | Page/screen load time | Under 2 seconds on 2-year-old Android phone |
| Offline | All features work without internet | Zero network dependency for read/write |
| Reliability | No data loss on app close/reopen | 100% data persistence via LocalStorage |
| Usability | Driver logs entry without help | Achievable in under 2 minutes first time |
| Accessibility | Tamil labels on all input fields | Every field has a Tamil label |
| Compatibility | Android Chrome (primary) | Chrome 90+; desktop Chrome secondary |
| Maintainability | Modular code structure | Each module in its own folder; logic in services/ |
| Data Safety | Schema versioning on backup | schemaVersion field in every JSON export |

| PHASE 3 | System Design Document (SDD) |
| --- | --- |

## 3.1  Architecture Overview

Single-Page Application on React + Vite. No backend server, no REST API, no database server. All data lives in browser LocalStorage as named JSON collections. The app is entirely self-contained — deployable as a static site to Vercel and fully functional offline via PWA service worker after first load.

Architecture Stack: React 18 (Vite) → Pages → Components → Services → LocalStorage Future upgrade path: Replace storage.js calls with API calls — zero changes needed in components. The service layer acts as the complete abstraction boundary between UI and data.

## 3.2  Entity Relationship Overview

The following table defines the relationships between the core data entities. Understanding these relationships is critical for building correct delete guards and cascading logic.

| Entity | References | Referenced By | Cascade Rule |
| --- | --- | --- | --- |
| Farmer (F000 Own Farm) | — | Driver Logs, Harvester Jobs, Rental Entries | Cannot delete if referenced records exist |
| Driver | — | Driver Logs, Driver Salary Entries | Cannot delete if logs exist; deactivate instead |
| Worker | — | Work Entries | Cannot delete if entries exist; deactivate instead |
| Driver Log | Farmer, Driver | Harvester Job (linkedLogIds), Driver Salary Entry | Cannot delete if linked to a job with payments |
| Harvester Job | Farmer, Driver Logs | Payments (embedded) | Soft-cancel only; Bill ID retired |
| Rental Entry | Farmer | Payments (embedded) | Soft-cancel if payments exist |
| Driver Salary Entry | Driver, Driver Logs | Payments (embedded) | Cannot delete if payments recorded |
| Pricing Config | — | Harvester Jobs, Rental Entries, Driver Logs (diesel price) | Changing config does not affect saved records |

## 3.3  Folder Structure

src/ components/ common/ Button.jsx — Reusable styled button InputField.jsx — Label (Tamil+English) + input TamilLabel.jsx — Dual-language label renderer SelectField.jsx — Dropdown with Tamil labels ConfirmDialog.jsx — Delete / cancel confirmation modal Badge.jsx — Status: paid / partial / pending PaymentHistory.jsx — Reusable payment list + add payment form dashboard/ SummaryCard.jsx — Single stat display card driver/ SessionEntry.jsx — Single time session row SessionList.jsx — All sessions for one log DieselInput.jsx — Rupees / Litres / None toggle harvester/ LogLinker.jsx — Checkbox list for linking driver logs RateDisplay.jsx — Shows computed gross / final amounts ExpenseForm.jsx — Additional diesel + other expenses rental/ RentalForm.jsx worker/ WorkerForm.jsx WorkTypeDropdown.jsx salary/ SalaryCard.jsx — Daily earned + paid + balance per driver SalaryPayForm.jsx — Add partial payment to salary entry farmer/ FarmerBillCard.jsx — Bill ID + hours + amount + payment history pages/ Login.jsx Dashboard.jsx DriverEntry.jsx Harvester.jsx Rental.jsx Workers.jsx DriverSalary.jsx FarmerView.jsx Finance.jsx OwnFarming.jsx UserManagement.jsx PricingConfig.jsx Reports.jsx services/ storage.js — All LocalStorage read / write / update / delete calculations.js — All business logic: hours, rent, salary, Bill ID billId.js — Bill ID generation and validation utils/ timeUtils.js — Time parsing and duration with overnight guard idGenerator.js — Auto ID generation (F001, LOG001, DSL001...) formatters.js — Currency, date, Tamil number display helpers data/ initialData.js — Seed: F000 Own Farm, sample pricing config workTypes.js — Worker work type dropdown list machineTypes.js — Machine enum labels (Tamil + English) seasons.js — Season enum: KUR/SAM/THA with Tamil names App.jsx main.jsx

## 3.4  Data Schemas (Complete)

All collections are stored in LocalStorage under the keys shown. IDs are auto-generated. Collections are plain JSON arrays. The pricingConfig collection is a single JSON object (not an array).

### Collection: farmers  (key: 'rl_farmers')

{ id: 'F000', // F000 reserved for Own Farm name: 'Own Farm', // சொந்த நிலம் village: '', phone: '', type: 'own' // own ¦ neighbour ¦ normal }

### Collection: drivers  (key: 'rl_drivers')

{ id: 'D001', name: 'Kumar', phone: '9876543210', pin: '1234', salaryRatePerHour: 150, // ₹ per machine hour — used in Driver Salary active: true }

### Collection: driverLogs  (key: 'rl_driver_logs')

{ id: 'LOG001', driverId: 'D001', farmerId: 'F001', // 'F000' for own farm machineType: 'harvester_tyre', date: '2026-04-20', sessions: [ { start: '09:00', end: '10:45', durationHours: 1.75 }, { start: '11:30', end: '14:00', durationHours: 2.50 } ], totalHours: 4.25, diesel: { mode: 'litres', // 'rupees' ¦ 'litres' ¦ 'none' value: 10, pricePerLitre: 102, // snapshot from Pricing Config at time of entry total: 1020 // computed on save; never re-computed after }, source: 'driver_log' }

### Collection: harvesterJobs  (key: 'rl_harvester_jobs')

{ id: 'HJ001', billId: 'HB-KUR-2026-001', // generated on save; immutable farmerId: 'F001', village: 'Kaveripattinam', season: 'KUR', // KUR ¦ SAM ¦ THA seasonYear: 2026, machineType: 'tyre', // 'tyre' ¦ 'track' wetField: false, ratePerHour: 2300, linkedLogIds: ['LOG001', 'LOG002'], totalHours: 7.75, // computed from linked logs grossAmount: 17825, // totalHours x ratePerHour discount: 500, finalAmount: 17325, // grossAmount - discount dieselFromLogs: 2040, // auto-sum from linked logs (read-only) additionalDiesel: 500, // extra diesel not in logs otherExpenses: [ { category: 'worker', amount: 1500 }, { category: 'mechanic', amount: 800 }, ], totalExpense: 4840, // dieselFromLogs + additionalDiesel + sum(otherExpenses) netProfit: 12485, // finalAmount - totalExpense payments: [ { id:'PAY001', date:'2026-04-22', amount:10000, mode:'cash', notes:'' }, { id:'PAY002', date:'2026-05-01', amount:5000, mode:'cash', notes:'' } ], // amountPaid: 15000 <- computed in-app, not stored // balance: 2325 <- computed in-app, not stored // paymentStatus: 'partial' <- auto-derived, not stored status: 'active' // 'active' ¦ 'cancelled' }

### Collection: rentalEntries  (key: 'rl_rentals')

{ id: 'RNT001', date: '2026-04-20', farmerId: 'F002', machineType: 'tractor', // tractor ¦ plough_tractor ¦ trailer ¦ water unit: 'hour', quantity: 3, ratePerUnit: 500, totalAmount: 1500, payments: [ { id:'PAY001', date:'2026-04-25', amount:1500, mode:'cash', notes:'full payment' } ], // amountPaid: 1500 <- computed // balance: 0 <- computed // paymentStatus: 'paid' <- auto-derived status: 'active' // 'active' ¦ 'cancelled' }

### Collection: driverSalaryEntries  (key: 'rl_driver_salary')

{ id: 'DSL001', driverId: 'D001', date: '2026-04-20', logIds: ['LOG001'], // driver logs that contributed to this day hoursWorked: 4.25, // computed from logIds at time of creation ratePerHour: 150, // snapshot from Driver record at time of entry salaryEarned: 637.50, // hoursWorked x ratePerHour payments: [ { id:'PAY001', date:'2026-04-20', amount:400, mode:'cash', notes:'partial' } ], // amountPaid: 400 <- computed // balance: 237.50 <- computed }

### Collection: workEntries  (key: 'rl_work_entries')

{ id: 'WE001', workerId: 'W001', date: '2026-04-20', workType: 'Field Levelling', baseSalary: 800, advance: 200, bonus: 100, extraAmount: 50, // netPayable: 750 <- computed: (800+100+50)-200 = 750 notes: '' }

### Collection: expenses  (key: 'rl_expenses')

{ id: 'EXP001', date: '2026-04-20', category: 'food', mealTime: 'morning', // 'morning' ¦ 'afternoon' ¦ 'evening' ¦ null amount: 150, source: 'own_farm', // own_farm ¦ home_expense notes: '' }

### Collection: ownFarmIncome  (key: 'rl_own_farm_income')

{ id: 'OFI001', harvestDate: '2026-04-20', cropType: 'Paddy', numberOfBags: 50, pricePerBag: 2200, totalIncome: 110000, // numberOfBags x pricePerBag (computed on save) source: 'own_farm' }

### Collection: lendingRecords  (key: 'rl_lending')

{ id: 'LND001', personName: 'Selvan', village: 'Papanasam', amountGiven: 5000, dateLent: '2026-03-15', repayments: [ { id:'RPY001', date:'2026-04-01', amount:2000, notes:'' }, { id:'RPY002', date:'2026-05-01', amount:3000, notes:'final payment' } ], // amountReturned: 5000 <- computed from repayments[] // status: 'returned' <- auto-derived notes: '' }

### Object: pricingConfig  (key: 'rl_pricing_config')

{ harvester: { tyre_standard: 2300, // ₹ per hour — standard field tyre_wet_field: 2700, // ₹ per hour — wet field surcharge track: 3000 // ₹ per hour — fixed, editable by Admin only }, rental: { tractor: 500, // ₹ per hour plough_tractor: 450, // ₹ per hour trailer: 300 // ₹ per trip // water: per-farmer per-season — entered directly in rental entry }, diesel: { pricePerLitre: 102 // ₹ — auto-populated in Driver Log diesel input }, lastUpdated: '2026-04-01' }

Pricing Config change rule: Changing a rate in Pricing Config does NOT retroactively change any saved records. All saved Harvester Jobs, Rental Entries, and Driver Logs store a rate snapshot at the time of creation. This ensures historical billing accuracy.

## 3.5  Service Layer Design

### storage.js

export function saveData(key, data) { localStorage.setItem(key, JSON.stringify(data)); } export function getData(key) { return JSON.parse(localStorage.getItem(key)) ¦¦ []; } export function getConfig(key) { return JSON.parse(localStorage.getItem(key)) ¦¦ {}; } export function addRecord(key, record) { const list = getData(key); list.push(record); saveData(key, list); } export function updateRecord(key, id, updated) { const list = getData(key); const idx = list.findIndex(r => r.id === id); if (idx !== -1) { list[idx] = { ...list[idx], ...updated }; saveData(key, list); } } export function deleteRecord(key, id) { saveData(key, getData(key).filter(r => r.id !== id)); } // Add a payment to any payments[] array export function addPayment(key, recordId, payment) { const list = getData(key); const record = list.find(r => r.id === recordId); if (record) { record.payments.push(payment); saveData(key, list); } }

### calculations.js

// Duration with overnight guard export function getDuration(start, end) { const base = '2000-01-01T'; let s = new Date(base + start); let e = new Date(base + end); if (e <= s) e = new Date(e.getTime() + 86400000); // +24h return (e - s) / 3600000; // decimal hours } export function getHours(sessions) { return sessions.reduce((sum, s) => sum + getDuration(s.start, s.end), 0); } export function getDieselCost(mode, value, pricePerLitre) { if (mode === 'none') return 0; return mode === 'litres' ? value * pricePerLitre : value; } export function calcRent(hours, rate, discount = 0) { return Math.max(0, (hours * rate) - discount); } export function calcNetPay(salary, bonus, extra, advance) { return (salary + bonus + extra) - advance; } // Driver salary from hours export function calcDriverSalary(hoursWorked, ratePerHour) { return Math.round(hoursWorked * ratePerHour * 100) / 100; // 2dp } // Sum a payments[] array export function sumPayments(payments = []) { return payments.reduce((sum, p) => sum + p.amount, 0); } // Auto-derive paymentStatus from payments and total export function getPaymentStatus(totalAmount, payments) { const paid = sumPayments(payments); const balance = totalAmount - paid; if (paid === 0) return 'pending'; if (balance <= 0) return 'paid'; return 'partial'; } export function calcProfit(income, expense) { return income - expense; }

### billId.js

import { getData } from './storage.js'; // Generate next Bill ID for a given season + year // Format: HB-SSS-YYYY-NNN export function generateBillId(season, year) { const jobs = getData('rl_harvester_jobs'); const existing = jobs.filter(j => j.season === season && j.seasonYear === year && j.status !== 'cancelled' ); const nnn = String(existing.length + 1).padStart(3, '0'); return `HB-${season}-${year}-${nnn}`; } // Season display names export const SEASON_LABELS = { KUR: 'Kuruvai (குறுவை)', SAM: 'Samba (சம்பா)', THA: 'Thaladi (தலடி)', };

## 3.6  Backup & Restore with Schema Versioning

// Export: add schemaVersion to every backup export function exportAllData() { const backup = { schemaVersion: '2.0.0', exportDate: new Date().toISOString().split('T')[0], farmers: getData('rl_farmers'), drivers: getData('rl_drivers'), workers: getData('rl_workers'), driverLogs: getData('rl_driver_logs'), harvesterJobs: getData('rl_harvester_jobs'), rentalEntries: getData('rl_rentals'), driverSalary: getData('rl_driver_salary'), workEntries: getData('rl_work_entries'), expenses: getData('rl_expenses'), ownFarmIncome: getData('rl_own_farm_income'), lendingRecords: getData('rl_lending'), pricingConfig: getConfig('rl_pricing_config'), }; const blob = new Blob([JSON.stringify(backup, null, 2)], {type:'application/json'}); const url = URL.createObjectURL(blob); const a = document.createElement('a'); a.href = url; a.download = `rl-backup-${backup.exportDate}.json`; a.click(); } // Restore: validate schemaVersion before importing export function importBackup(jsonString) { const data = JSON.parse(jsonString); if (!data.schemaVersion) throw new Error('Invalid backup: no schemaVersion'); if (data.schemaVersion !== '2.0.0') { throw new Error(`Incompatible schema: ${data.schemaVersion}. Expected 2.0.0`); } // Restore all collections saveData('rl_farmers', data.farmers ¦¦ []); saveData('rl_drivers', data.drivers ¦¦ []); // ... (all collections) return true; }

## 3.7  UI Design Patterns

### Driver Entry Screen Layout (Mobile)

┌─────────────────────────────────────┐ │ ஓட்டுநர் பதிவு (Driver Entry) │ ├─────────────────────────────────────┤ │ Machine Type (இயந்திர வகை) [▼] │ │ Farmer Name (விவசாயி) [▼] │ │ Date (தேதி) [today]│ ├─────────────────────────────────────┤ │ Work Sessions (வேலை நேரம்) │ │ [Start] [End] → Duration: 1.75h │ │ [Start] [End] → Duration: 2.50h │ │ [ + Add Session ] Total: 4.25h │ ├─────────────────────────────────────┤ │ Diesel (டீசல்) │ │ ○ None ○ Rupees (₹) ○ Litres │ │ [Amount] [Price/L if Litres] │ │ Total Diesel Cost: ₹ 1,020 │ ├─────────────────────────────────────┤ │ [ பதிவு செய்க — SAVE LOG ] │ └─────────────────────────────────────┘

### Harvester Job Screen Layout (Admin)

┌─────────────────────────────────────┐ │ அறுவடை பதிவு (Harvester Job) │ │ Bill ID: HB-KUR-2026-001 [auto] │ ├─────────────────────────────────────┤ │ Farmer [▼] Season [KUR▼] Year[▼] │ │ Machine: ○ Tyre ○ Track │ │ Wet Field: ○ Yes ○ No │ │ Rate/Hour: ₹ 2300 [editable] │ ├─────────────────────────────────────┤ │ Link Driver Logs: │ │ [✓] LOG001 — Apr 20 — 4.25h │ │ [ ] LOG002 — Apr 21 — 3.50h (greyed if linked elsewhere) │ Total Hours: 4.25h │ ├─────────────────────────────────────┤ │ Gross: ₹9,775 Discount:[ ] │ │ Final Amount: ₹9,275 │ ├─────────────────────────────────────┤ │ Expenses: │ │ Diesel from Logs: ₹1,020 [locked] │ │ Additional Diesel: [ ] ₹ │ │ Worker/Mechanic/Parts: [+ Add] │ │ Total Expense: ₹2,020 │ │ Net Profit: ₹7,255 │ ├─────────────────────────────────────┤ │ Payments: │ │ Apr 22 — ₹5,000 — Cash │ │ Balance: ₹4,275 [+ Add Payment] │ └─────────────────────────────────────┘

## 3.8  Data Flow — Complete System

DRIVER ENTRY FLOW: Driver selects machine, farmer, sessions, diesel → getDuration() calculates each session → getHours() totals sessions → getDieselCost() computes diesel total → LOG record saved to rl_driver_logs → Admin reviews in Driver Salary tab → salary entry auto-suggested HARVESTER BILLING FLOW: Admin opens new Harvester Job → Selects farmer, season (KUR/SAM/THA), year, machine, wet field → Links LOG records (filtered by farmer + machine) → totalHours auto-computed from linked logs → ratePerHour fetched from rl_pricing_config → grossAmount, discount, finalAmount computed → dieselFromLogs auto-summed from linked logs (read-only) → Admin enters additionalDiesel + otherExpenses → netProfit computed → On save: generateBillId(season, year) → HB-KUR-2026-001 → HarvesterJob saved to rl_harvester_jobs PAYMENT RECORDING FLOW: Admin taps '+ Add Payment' on any job or rental → Enters date, amount, mode (cash / bank / UPI) → addPayment() pushes to payments[] array → amountPaid, balance, paymentStatus auto-derived on every render → No separate payment collection needed DRIVER SALARY FLOW: After driver logs are saved for a day: → Admin opens Driver Salary page → System shows pending salary entries (days with logs but no salary record) → Admin confirms: hoursWorked and ratePerHour snapshot auto-filled → salaryEarned computed → Admin adds payment(s) to payments[] over time → balance tracks running unpaid amount DASHBOARD FLOW: On mount, reads all collections → Business income: sum finalAmount from harvesterJobs (active) for month + sum totalAmount from rentalEntries (active) for month + sum totalIncome from ownFarmIncome for month → Business expense: sum totalExpense from harvesterJobs for month + sum totalAmount from rentalEntries expenses for month + sum amount from expenses (source=own_farm) for month → Home expenses: sum amount from expenses (source=home_expense) — shown separately → Lending: computed from lendingRecords — shown separately → Displays: netProfit, pending bills count, driver salary unpaid total

## 3.9  PWA & Offline Architecture

// vite.config.js import { VitePWA } from 'vite-plugin-pwa'; export default { plugins: [VitePWA({ registerType: 'autoUpdate', manifest: { name: 'கிராம கணக்கு', short_name: 'கணக்கு', theme_color: '#1B3A6B', background_color: '#FFFFFF', display: 'standalone', icons: [{ src:'/icon-192.png', sizes:'192x192', type:'image/png' }] } })] };

| PHASE 4 | Development Execution Plan |
| --- | --- |

## 4.1  Development Strategy

Module-by-module progression. No module is started until the previous module is functionally complete and tested locally. Development flow for every module: UI → State → Logic → Save → Test. Pricing Config is initialised on Day 1 because every other module depends on it for rates.

## 4.2  Priority Order

| Priority | Module | Reason |
| --- | --- | --- |
| 1 | Project Setup + Pricing Config init | Foundation; every module needs pricing data |
| 2 | Driver Entry UI (no logic) | Visual structure before wiring |
| 3 | Driver Logic + Time Calculation | Core data feeding harvester + salary |
| 4 | Diesel Logic + LocalStorage Save | Completes Driver Logs module |
| 5 | Harvester Management + Bill ID | Core revenue; links to driver logs |
| 6 | Machinery Rental + Payment History | Secondary revenue with payments[] pattern |
| 7 | Worker Management + Driver Salary Ledger | Expense tracking + driver pay automation |
| 8 | Dashboard | Aggregation of all completed modules |
| 9 | Reports + PWA Setup | All 5 report types + offline install |
| 10 | Export/Import + Final Testing | Backup with schemaVersion + end-to-end UAT |

## 4.3  Day-wise Execution Plan

### Day 1 — Project Setup, Base Components, Pricing Config

Goal: Running app with correct structure, reusable components, and a live pricing config that all modules will read from.

- Create project: npm create vite@latest rural-ledger --template react

- Remove all boilerplate; set up full folder structure from Section 3.3

- Install: npm install react-router-dom

- Create common components: Button.jsx, InputField.jsx, TamilLabel.jsx, SelectField.jsx

- Create storage.js with all 6 functions (saveData, getData, getConfig, addRecord, updateRecord, addPayment)

- Create initialData.js: F000 Own Farm, 2 sample drivers with salaryRatePerHour, default pricingConfig

- Create PricingConfig.jsx page — simple form showing all rates, Admin-editable, saves to rl_pricing_config

- Create idGenerator.js with auto-ID functions for all entity types

- Wire basic routing: Login → Dashboard → DriverEntry → PricingConfig

- Verify: app runs, pricing config screen saves and reads correctly

### Day 2 — Driver Entry UI (No Logic)

Goal: The Driver Entry form is visually complete on mobile. All fields visible, Tamil labels on every field. Session add/remove works in state. No calculations, no saving.

- Machine type dropdown (5 options with Tamil labels from machineTypes.js)

- Farmer name dropdown (from initialData)

- Date picker (defaults to today)

- Sessions section: start + end time inputs per session row

- + Add Session button appends empty session; X button removes

- Diesel section: radio toggle — None / Rupees / Litres

- Conditional price-per-litre input (visible only in Litres mode)

- Diesel total display (₹0 at this stage)

- SAVE button — console.log only

- Verify form renders correctly on 375px mobile viewport

### Day 3 — Driver Logic + Time Calculation

Goal: All session calculations work. Validation errors shown.

- Implement getDuration() in timeUtils.js with overnight guard

- Implement getHours() in calculations.js

- Wire each session's time inputs to update durationHours on blur

- Display running total hours below session list

- Validation: end time after start time — inline error per row

- Test: single session, multiple sessions, midnight-crossing session

### Day 4 — Diesel Logic + Data Save

Goal: Diesel modes work, completed logs save to LocalStorage and persist on reload.

- Implement getDieselCost() in calculations.js — all 3 modes

- Wire Litres mode to auto-populate price from pricingConfig.diesel.pricePerLitre

- Display computed diesel total below diesel section

- Wire SAVE: validate all fields → compute totals → addRecord('rl_driver_logs', log)

- On save: clear form, show Tamil success toast

- Show today's log list below form

- Verify: save → close tab → reopen → data present

### Day 5 — Harvester Management + Bill ID

Goal: Admin creates harvester jobs with auto-calculated billing, linked logs, and generated Bill IDs.

- Create Harvester.jsx and billId.js

- Create seasons.js enum: KUR/SAM/THA with Tamil display names

- Farmer selector + season dropdown + year + machine + wet field toggle

- Rate auto-fetched from pricingConfig based on machineType + wetField

- LogLinker.jsx: filter logs by farmerId + machineType; checkbox list with already-linked guard

- totalHours auto-computed on checkbox change

- grossAmount, discount input, finalAmount display

- dieselFromLogs auto-summed from selected logs (read-only display)

- additionalDiesel input + otherExpenses dynamic rows

- netProfit display

- On save: generateBillId(season, year) → assign to record → save to rl_harvester_jobs

- PaymentHistory.jsx: show payments[] with + Add Payment button

- Verify: Bill IDs increment correctly within a season (HB-KUR-2026-001, -002...)

### Day 6 — Machinery Rental + Payment History Pattern

Goal: All rental types work with payments[] array. Payment history reusable component proven.

- Create Rental.jsx

- Machine selector auto-sets unit type (tractor → hour, trailer → trip)

- Rate fetched from pricingConfig.rental per machine type

- totalAmount = quantity × ratePerUnit displayed

- Reuse PaymentHistory.jsx for rental payments — confirm it works for both modules

- sumPayments(), getPaymentStatus() functions tested

- Rental list view with farmer name, machine, amount, paymentStatus badge

- Verify: add payment → amountPaid and balance update correctly

### Day 7 — Worker Management + Driver Salary Ledger

Goal: Worker net payable works. Driver salary is auto-calculated from existing logs.

- Worker list page with + Add Entry per worker

- calcNetPay() wired live — shows warning if negative

- Save to rl_work_entries

- Create DriverSalary.jsx

- On load: for each driver, find days with logs that have no salary entry yet — show as 'pending salary'

- Admin taps a pending day: hoursWorked pre-filled from logs, ratePerHour pre-filled from driver record

- calcDriverSalary() computes salaryEarned

- Admin confirms → DSL entry saved to rl_driver_salary

- Reuse PaymentHistory.jsx for salary payments

- Driver view: when driver logs in, DriverSalary page shows their own ledger (read-only)

### Day 8 — Dashboard

Goal: Dashboard shows accurate live numbers from all 12 modules.

- Read all collections on mount

- Month selector: default current month

- Compute income, business expense, net profit using source tags and date filtering

- Show: pending bills count, total pending balance, driver salary unpaid total

- Home expenses and lending shown as separate awareness panels (not in profit)

- Colour coding: green for profit, red for loss

### Day 9 — Reports + PWA Setup

Goal: All 5 report types functional. App is installable and offline-capable.

- Report 1: Monthly Summary — income/expense/profit breakdown by source, filter by month/year

- Report 2: Machine-wise — group by machineType, revenue/expense/profit per machine

- Report 3: Farmer Balance — outstanding per farmer, sorted by balance

- Report 4: Driver Salary — per driver per month; earned, paid, balance

- Report 5: Season Harvest — all jobs in a season with Bill IDs and payment status

- Install vite-plugin-pwa; configure manifest.json with Tamil app name

- Test: install on Android Chrome → Add to Home Screen

- Test: WiFi off → open app → all data accessible → add new entry → data saved

### Day 10 — Export, Import, PDF, Final Testing

Goal: Backup/restore with schema validation works. Full end-to-end flow verified.

- exportAllData() with schemaVersion: '2.0.0' — verified JSON downloads

- importBackup() with schemaVersion validation — tested with correct and wrong version

- PDF report: jsPDF monthly summary — Bill IDs included

- WhatsApp share: text summary of monthly report via wa.me

- End-to-end test: Driver log → Harvester job → Bill ID → Payment → Dashboard

- Usability test with real driver user; fix any confusion

- Tamil label audit: every input field has correct Tamil spelling

- Final: clean console errors, remove all console.log statements

| PHASE 5 | Testing & Quality Assurance Plan |
| --- | --- |

## 5.1  Testing Objectives

Verify that every module is correct for real-world use, no data is lost or corrupted, all calculations produce exact results, Bill IDs are unique and correctly formatted, payment history is accurate across partial payments, driver salary matches machine hours, and the interface is usable by non-technical Tamil-speaking users without assistance.

## 5.2  Unit Test Cases — Calculations

| Function | Input | Expected | Edge Case? |
| --- | --- | --- | --- |
| getDuration() | '09:00', '10:45' | 1.75 hours | No |
| getDuration() | '23:00', '01:00' | 2.00 hours | YES — overnight |
| getDuration() | '00:00', '00:00' | 0 (validation error) | YES — same time |
| getHours() | [1.75h, 2.50h] | 4.25 hours | No |
| getDieselCost() | rupees, 2000 | 2000 | No |
| getDieselCost() | litres, 10, 102 | 1020 | No |
| getDieselCost() | none, 0, 0 | 0 | No |
| calcRent() | 4.25, 2300, 500 | 9275 | No |
| calcRent() | 0, 2300, 0 | 0 | YES — zero hours |
| calcNetPay() | 800, 100, 50, 200 | 750 | No |
| calcNetPay() | 500, 0, 0, 700 | -200 (warning shown) | YES — over-advance |
| calcDriverSalary() | 4.25, 150 | 637.50 | No |
| calcDriverSalary() | 0, 150 | 0 | YES — no hours |
| sumPayments() | [{amount:3000},{amount:5000}] | 8000 | No |
| sumPayments() | [] | 0 | YES — no payments |
| getPaymentStatus() | 10000, [] | 'pending' | No |
| getPaymentStatus() | 10000, [{amount:5000}] | 'partial' | No |
| getPaymentStatus() | 10000, [{amount:10000}] | 'paid' | No |

## 5.3  Bill ID Test Cases

| Scenario | Input | Expected Bill ID | Verification |
| --- | --- | --- | --- |
| First KUR 2026 job | season=KUR, year=2026, 0 existing KUR-2026 jobs | HB-KUR-2026-001 | Counter starts at 001 |
| Second KUR 2026 job | season=KUR, year=2026, 1 existing KUR-2026 job | HB-KUR-2026-002 | Increments correctly |
| First SAM 2026 job | season=SAM, year=2026, 0 SAM-2026 jobs | HB-SAM-2026-001 | Season isolation — does not mix with KUR |
| After cancellation | KUR-2026 has 3 active + 1 cancelled | HB-KUR-2026-005 | Cancelled jobs not counted; NNN=5 |
| New year | season=KUR, year=2027 | HB-KUR-2027-001 | Year resets the counter |

## 5.4  Integration Test Scenarios

### Scenario 1 — Full Billing Flow with Payment History

1. Driver Kumar logs sessions for farmer Ravi (F001), harvester_tyre: Session: 09:00-10:45 (1.75h), 11:30-14:00 (2.50h) Diesel: 10 litres × ₹102 = ₹1020 → LOG001 saved 2. Admin creates Harvester Job: Farmer: Ravi, Season: KUR, Year: 2026, Machine: tyre, Wet Field: OFF Links LOG001 → totalHours: 4.25, Rate: ₹2300 Gross: 4.25 × 2300 = ₹9,775 Discount: ₹500 → Final: ₹9,275 dieselFromLogs: ₹1020 (read-only) additionalDiesel: ₹0, Worker: ₹1500 totalExpense: ₹2520, netProfit: ₹6,755 → On save: billId = HB-KUR-2026-001 3. Admin records payments: Apr 22: ₹5,000 — payments[0] May 01: ₹4,275 — payments[1] amountPaid: ₹9,275, balance: ₹0, status: 'paid' 4. Farmer Ravi opens Farmer View: Sees: HB-KUR-2026-001 — ₹9,275 Payment history: Apr 22 ₹5,000 ¦ May 01 ₹4,275 Balance: ₹0 — Fully paid 5. Dashboard for April 2026: Income includes ₹9,275 from this job Expense includes ₹2,520 Net profit: ₹6,755 reflected correctly

### Scenario 2 — Driver Salary from Logs

1. Driver Kumar (salaryRatePerHour: ₹150) logs on April 20: LOG001: 4.25 hours (Ravi's farm) LOG002: 2.00 hours (Own Farm F000) Total hours on Apr 20: 6.25h 2. Admin opens Driver Salary page → sees Apr 20 pending for Kumar hoursWorked: 6.25 (pre-filled), ratePerHour: ₹150 (pre-filled) salaryEarned: ₹937.50 3. Admin pays ₹600 on Apr 20 → payments[0] = {date:Apr 20, amount:600} balance: ₹337.50 4. Admin pays ₹337.50 on Apr 25 → payments[1] balance: ₹0 — fully paid 5. Driver Kumar logs in, views Salary Ledger: Apr 20: 6.25h × ₹150 = ₹937.50 ¦ Paid: ₹937.50 ¦ Balance: ₹0

### Scenario 3 — Diesel Double-Counting Prevention

1. Driver logs 10L diesel in LOG001 → diesel.total: ₹1020 2. Admin creates Harvester Job, links LOG001: dieselFromLogs: ₹1020 shown as read-only additionalDiesel: ₹0 totalDiesel: ₹1020 3. WRONG attempt: Admin also enters ₹1020 in additionalDiesel totalDiesel would show ₹2040 — INCORRECT System does not prevent this automatically, but the UI shows 'Diesel from Logs: ₹1020 (already included)' as a warning label next to the additionalDiesel input. 4. CORRECT use of additionalDiesel: Admin bought 5L bulk diesel for transport not logged by driver additionalDiesel: ₹510 totalDiesel: ₹1020 + ₹510 = ₹1530 — CORRECT

## 5.5  Offline Testing Protocol

| Test | Steps | Expected Result |
| --- | --- | --- |
| Cold offline start | Open app, disable WiFi, reload page | App loads from PWA cache; all data visible |
| Offline data entry | WiFi off → add driver log → close tab | Log saved in LocalStorage; visible on reopen |
| Bill ID generation offline | WiFi off → create Harvester Job | Bill ID generated correctly from local data |
| PWA install | Chrome menu → Add to Home Screen | App opens standalone, Tamil name shown |
| Backup export offline | Click Export Data with WiFi off | JSON file downloads with schemaVersion: 2.0.0 |
| Backup restore | Import valid 2.0.0 JSON | All collections restored; pricing config restored |
| Wrong version restore | Import a 1.0.0 JSON backup | Error shown: 'Incompatible schema: 1.0.0' |

## 5.6  Acceptance Criteria Checklist

| # | Criteria | Pass Condition |
| --- | --- | --- |
| 1 | Driver log entry | Completed by driver in < 2 minutes without help |
| 2 | Time calculation | All unit tests in 5.2 produce exact output |
| 3 | Overnight session | 23:00 to 01:00 = 2.00 hours correctly |
| 4 | Harvester billing | Rent auto-calculated; Bill ID generated in HB-SSS-YYYY-NNN format |
| 5 | Bill ID uniqueness | No two active jobs share the same Bill ID |
| 6 | Payment history | Multiple payments recorded with dates; amountPaid and balance auto-computed |
| 7 | Driver salary | Salary auto-calculated from log hours; partial payments tracked |
| 8 | Diesel no double-count | dieselFromLogs shown as read-only; additionalDiesel is separate |
| 9 | Edit/delete guards | Cannot delete a linked log; cannot hard-delete a job with payments |
| 10 | Offline persistence | All data survives app close and reopen with WiFi off |
| 11 | Dashboard accuracy | Monthly profit matches sum of all individual entries |
| 12 | Farmer view | Farmer sees bill IDs, payment history, balance — no other farmer's data |
| 13 | Backup restore | Export → clear → import → all data recovered; wrong schema blocked |
| 14 | PWA install | App installable, runs offline from home screen |
| 15 | Tamil labels | Every input field has a visible, correctly-spelled Tamil label |

| PHASE 6 | Deployment & Delivery Plan |
| --- | --- |

## 6.1  Deployment Strategy

Static web application hosted on Vercel. No server, no database — the deployment is a simple static file upload. Vercel provides automatic HTTPS, global CDN, and instant deployment from GitHub. The PWA service worker ensures the app is cached after the first load and runs fully offline thereafter.

Why Vercel: No Play Store delay. Any update is live in under 60 seconds. Works on any Android browser. HTTPS automatic. Free tier sufficient for this scale.

## 6.2  Build & Deployment Steps

### Step 1 — Production Build

npm run build # Verify output: # dist/index.html # dist/assets/ (hashed JS and CSS) # dist/manifest.json (PWA) # Local preview before deploying: npm run preview

### Step 2 — Push to GitHub

git init git add . git commit -m 'feat: rural ledger v2.0 — full sdlc implementation' git remote add origin https://github.com/YOUR_USERNAME/rural-ledger.git git push -u origin main

### Step 3 — Deploy to Vercel

- Go to vercel.com → Sign in with GitHub

- New Project → Select rural-ledger repository

- Framework: Vite (auto-detected), Build: npm run build, Output: dist

- Deploy → Live URL ready in ~90 seconds

## 6.3  Mobile Installation (PWA)

- Open Vercel URL in Chrome on Android

- Tap three-dot menu (⋮) → 'Add to Home Screen'

- Name shows as 'கிராம கணக்கு' — tap Add

- Turn off WiFi. Open app from home screen. Verify it loads and all data accessible.

After installation: fullscreen (no address bar), Tamil app name, complete offline capability. Behaves like a native app.

## 6.4  Data Backup & Recovery Strategy

| Backup Type | Frequency | Method | Recovery Method |
| --- | --- | --- | --- |
| Weekly JSON Backup | Every Sunday | Settings → Backup Data → download JSON | Upload JSON → Restore → schemaVersion validated |
| Pre-Update Backup | Before any app change | Same as above | Same as above |
| Monthly PDF Archive | First of each month | Reports → Monthly → Export PDF | Reference only — not restorable |

## 6.5  Client Handover Package

- Live application URL (Vercel link)

- Tamil user guide document (printed + digital)

- Admin setup guide: pricing config, adding farmers/drivers, setting seasons

- Backup and restore instructions with screenshots

- Bill ID reference card (explain HB-KUR/SAM/THA-YYYY-NNN format)

- Driver salary setup guide: entering ratePerHour, confirming daily entries

- Developer contact for 30-day post-delivery support period

### Tamil User Guide Extract — Driver Entry

Driver Entry (ஓட்டுநர் பதிவு) — படிப்படியாக: 1. இயந்திரம் தேர்வு செய்யவும் (Select the machine type) 2. விவசாயி பெயர் தேர்வு செய்யவும் (Select the farmer's name) 3. தொடக்க நேரம் பதிவு செய்யவும் (Enter the start time) 4. முடிவு நேரம் பதிவு செய்யவும் (Enter the end time — system calculates hours automatically) 5. மேலும் நேரம் சேர்க்க '+' அழுத்தவும் (Tap '+' to add another work session if needed) 6. டீசல் முறை தேர்வு செய்யவும் (Choose diesel mode: None / Rupees / Litres) 7. டீசல் தொகை அல்லது லிட்டர் பதிவு செய்யவும் (Enter diesel amount — price per litre is auto-filled) 8. 'பதிவு செய்க' அழுத்தவும் (Tap SAVE — entry is saved to device immediately)

### Tamil User Guide Extract — Checking Bill ID

உங்கள் பில் எண் (Bill ID) பார்க்க: 1. விவசாயி பதிவு (Farmer View) திரை திறக்கவும் 2. உங்கள் பெயர் தேர்வு செய்யவும் 3. பில் பட்டியல் தோன்றும்: உதாரணம்: HB-KUR-2026-001 HB = அறுவடை பில் KUR = குறுவை பருவம் 2026 = ஆண்டு 001 = பில் எண் 4. ஒவ்வொரு பிலிலும் செலுத்திய தொகை மற்றும் நிலுவை தெரியும்

## 6.6  Post-Deployment Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Browser storage cleared | Medium | Weekly JSON backup habit; trained at handover |
| Wrong season selected for Bill ID | Medium | Season dropdown with Tamil names; confirm on save screen |
| Driver forgets to log diesel | Medium | Harvester UI shows dieselFromLogs as ₹0 — admin notices and adds additionalDiesel |
| Admin changes rate mid-season | Low | Pricing Config change does not affect saved jobs; only new jobs use new rate |
| Device upgrade / data migration | Low | JSON backup portable; restore validated by schemaVersion |
| App not loading (Vercel outage) | Very Low | PWA cache serves app offline; Vercel SLA 99.99% |

## 6.7  Future Phase Roadmap

| Feature | Phase | Dependency |
| --- | --- | --- |
| Cloud sync across devices | Phase 2 | Backend API + database |
| Multi-device real-time sync | Phase 2 | Cloud sync first |
| OTP-based admin login | Phase 2 | Backend auth service |
| Farmer WhatsApp bill notifications | Phase 2 | WhatsApp Business API |
| Multi-entrepreneur / multi-tenant | Phase 3 | Full multi-tenant architecture |
| Advanced analytics and charts | Phase 3 | 3+ months data accumulation |
| Bank account reconciliation | Phase 3 | Banking API integration |

## 6.8  Final Delivery Checklist

The project is considered COMPLETE only when every item below is verified by live demonstration with the client.

| # | Item | Verified By |
| --- | --- | --- |
| 1 | App deployed and accessible via Vercel URL | Admin opens URL on phone |
| 2 | App installed as PWA on client's Android phone | Icon visible on home screen; Tamil name shown |
| 3 | App loads and works with WiFi off | Live demo without internet |
| 4 | Driver logs an entry without assistance | Driver usability test < 2 minutes |
| 5 | Harvester job created with correct Bill ID (HB-KUR/SAM/THA-YYYY-NNN) | Test case verified |
| 6 | Multiple payments recorded for a bill; balance auto-updates | Live demo |
| 7 | Driver salary auto-calculated from log hours | Live demo with test data |
| 8 | Dashboard shows correct income/expense/profit for current month | Data cross-checked |
| 9 | Farmer sees bills, Bill IDs, and payment history (own data only) | Farmer demo |
| 10 | JSON backup exports with schemaVersion: 2.0.0 | Export and inspect file |
| 11 | JSON restore works; wrong version blocked with clear error | Import old + new version |
| 12 | PDF report generated with Bill IDs | Printed or screenshot |
| 13 | All Tamil labels visible and correctly spelled | Admin review |
| 14 | Printed Tamil user guide handed to client | Physical handover |
| 15 | Client confirms all features demonstrated and understood | Verbal sign-off |

END OF SDLC DOCUMENTATION — VERSION 2.0

Rural Ledger & Machinery Management System  |  Revised Final  |  April 2026

All 12 modules defined  |  All critical issues resolved  |  Bill ID: HB-SSS-YYYY-NNN