SmartUzhavan

கிராம கணக்கு மேலாண்மை அமைப்பு

VERSION 3.1 — IMPLEMENTATION PLAN DOCUMENT

Feature Expansion  |  Module Restructure  |  Logic Redesign  |  PDF Reports

| Project | SmartUzhavan — Rural Ledger & Machinery System |
| --- | --- |
| Version | 3.1 — Feature Expansion & Restructure |
| Based On | SmartUzhavan_v3_Documentation.docx (Gold Master) |
| Total Changes | 12 Changes ¦ 8 Files Modified ¦ 3 Files New |
| Date | April 2026 |

This document is the authoritative implementation plan for v3.1.

The Anti-Gravity Agent must read this document completely before writing any code.

# 1. Version 3.1 Overview

Version 3.1 is a feature expansion release built on top of the v3.0 Gold Master. The v3.0 system stabilized all crash-level issues, fixed core calculations, and established the backend PDF server. Version 3.1 expands the system's real-world usability by making financial records more flexible, reports more useful, the UI more consistent, and the module structure more logical.

All 12 changes in this version come directly from real-world usage feedback. They are mapped precisely to the existing codebase — this is not a redesign, it is a targeted expansion.

## 1.1  Complete Change Index

| # | Module | Change | Files Affected | Type |
| --- | --- | --- | --- | --- |
| C01 | Driver — Dashboard | Season+Year & Month+Year filter | DriverDashboard.jsx | Modify |
| C02 | Driver — Entry | Fix empty session time defaults | DriverEntry.jsx | Modify |
| C03 | Driver — Salary | Date range filter + PDF export | SalaryDriver→Drivers.jsx | Modify |
| C04 | Admin — Settings | Change any driver's login PIN | System.jsx (Settings tab) | Modify |
| C05 | Admin — Reports | PDF export for all 5 report types | System.jsx + server | Modify + Backend |
| C06 | Admin — Expenses | Fix undefined labels + 3 source-specific category lists | Expenses.jsx | Modify |
| C07 | Admin — Own Farm | Paddy vs Vaikool dynamic income form | OwnFarmIncome.jsx | Modify |
| C08 | Admin — Drivers | Two sub-modules + salary logic decouple from logs | Drivers.jsx + App.jsx | Major Expand |
| C09 | Admin — Workers | Two sub-modules + multi-worker entry + PDF reports | Workers.jsx + server | Major Expand |
| C10 | Admin — Navigation | Merge Config+Settings+Reports → System module | System.jsx + App.jsx | New File + Modify |
| C11 | Admin — Driver Logs | Admin edit/delete of driver log entries with cascade guard | DriverEntry.jsx | Modify |
| C12 | Admin — Worker Salary | Multi-worker selection for same work on same day | Workers.jsx | Modify |

## 1.2  Files Summary

| File | Action | Changes In This Version |
| --- | --- | --- |
| src/pages/DriverDashboard.jsx | Modify | Add season/month filter state and filtered stats computation |
| src/pages/DriverEntry.jsx | Modify | Empty session defaults + Admin edit/delete log with cascade guard |
| src/pages/Drivers.jsx | Major Expand | Add 2 tabs: Drivers sub-module + Salary sub-module (absorbs SalaryDriver) |
| src/pages/SalaryDriver.jsx | Delete | Content moved into Drivers.jsx Tab 2 with new salary logic |
| src/pages/Expenses.jsx | Modify | Add en field to all categories + 3 source-specific category maps |
| src/pages/OwnFarmIncome.jsx | Modify | Replace free-text crop with Paddy/Vaikool dynamic form |
| src/pages/Workers.jsx | Major Expand | Add 2 tabs, multi-worker entry, workerName→workerId, filters, PDF |
| src/pages/System.jsx | NEW | Combined module: Price Settings + System Settings + Reports |
| src/App.jsx | Modify | Remove 3 routes, add /system, update /drivers, remove /salary-driver |
| server/index.js | Modify | Add 9 new PDF endpoints (reports + worker + driver salary) |
| server/pdfGenerator.js | Modify | Add generateDriverSalaryPDF, generateWorkerReport, 5 report generators |
| src/services/storage.js | No change | updateRecord and deleteRecord already exist and are correct |

# 2. Driver Module Changes

| C01 | Driver Dashboard | Add Season+Year and Month+Year filters |
| --- | --- | --- |

### Current State (from code)

DriverDashboard.jsx has no filter state. All stats are computed by iterating every log and salary record in the collections unconditionally. The result is a single set of lifetime totals that grows forever and never reflects a specific period.

### Why This Matters for Rural Users

Agriculture in Tamil Nadu runs on seasons — Kuruvai, Samba, Thaladi. A driver wants to know 'How much did I earn in the Samba 2025 season?' or 'How many hours did I work last month?' Lifetime totals answer neither question.

### New Logic — Two Filter Modes

Add a filter toggle at the top of DriverDashboard.jsx with two modes:

Mode A — By Season (பருவம் வாரியாக)

- Season dropdown: KUR (குறுவை) | SAM (சம்பா) | THA (தலடி)

- Year input: 4-digit number

- Date range per season:

  - KUR = June 1 to September 30 of selected year

  - SAM = August 1 of selected year to January 31 of selected year+1

  - THA = October 1 of selected year to January 31 of selected year+1

- Filter logs: log.date falls within the season date range AND log.driverId === userId

- Filter salary: salary.date falls within the season date range AND salary.driverId === userId

Mode B — By Month (மாதம் வாரியாக)

- Month dropdown: January to December

- Year input: 4-digit number

- Filter logs: new Date(log.date).getMonth()+1 === selectedMonth && getFullYear() === selectedYear

- Filter salary: same logic on salary.date

### Computed Stats (same cards, filtered data)

| Stat Card | Computation | Tamil Label |
| --- | --- | --- |
| Total Hours | filteredLogs.reduce((sum,l)=>sum+l.totalHours,0) | மொத்த மணி நேரம் |
| Days Worked | new Set(filteredLogs.map(l=>l.date)).size | வேலை நாட்கள் |
| Total Earned | filteredSalary.reduce((sum,s)=>sum+s.netPay,0) | சம்பாதித்தது |
| Total Received | filteredSalary.reduce sumPayments across all payments[] | பெற்றது |
| Pending Salary | Total Earned minus Total Received | நிலுவை சம்பளம் |

Default State

On first load: Mode B (By Month), current month and year. Driver sees their current month's stats immediately without any interaction.

| C02 | Driver Entry | Fix session time defaults — empty inputs, correct trigger |
| --- | --- | --- |

### Root Cause in Code

DriverEntry.jsx initialises sessions as:

sessions: [{ start: '09:00', end: '10:00', durationHours: 1 }]

This means every new log entry already has 1 hour pre-calculated. A driver who does not notice the pre-filled times and saves immediately will create an incorrect log entry. After a save, the reset also restores the same pre-filled defaults. There is no indication to the driver that they must change these values.

### The Calculation Trigger (How It Works Now)

The handleSessionChange function checks: if (start && end) → calculate getDuration(). This logic is correct — it fires whenever either field changes as long as the other is non-empty. The only problem is the pre-filled values bypass this trigger visually.

### Fix — Two Lines Changed

// BEFORE — in initial useState: sessions: [{ start: '09:00', end: '10:00', durationHours: 1 }] // AFTER — initial state: sessions: [{ start: '', end: '', durationHours: 0 }] // AFTER — reset after save: sessions: [{ start: '', end: '', durationHours: 0 }] // AFTER — addSession handler: setSessions(prev => [...prev, { start: '', end: '', durationHours: 0 }])

With empty defaults, the duration shows 0.00 until the driver fills in both times. Once start and end are both non-empty, getDuration() fires and the result appears immediately without needing to touch any field a second time.

| C03 | Driver Salary | Date range filter + PDF export of salary history |
| --- | --- | --- |

### Context — What Changes After C08

C03 describes additions to the Salary sub-module within Drivers.jsx (Tab 2). The standalone SalaryDriver.jsx is deleted. All features described here are implemented inside the new Drivers.jsx Salary tab. See C08 for the full salary logic redesign.

### Date Range Filter

- Add two date inputs: From Date (தொடக்க தேதி) and To Date (முடிவு தேதி)

- Both default to empty (show all records)

- Filter applied: salary.date >= fromDate && salary.date <= toDate

- Clear Filter button resets both dates to empty

- Filtered count shown: 'Showing 5 of 12 entries'

- Driver logged in: can view their own filtered records in read-only mode

- Admin logged in: can view any driver's filtered records

### PDF Export of Salary Statement

- 'Download Statement PDF' button appears below the filter controls

- Sends filtered salary records + driver info to backend endpoint

- Backend endpoint: POST /api/pdf/driver-salary-statement

- PDF layout: Driver name and village at top, period shown (from date to to date or 'All Records')

- Table rows: Date | Base | Bonus | Extra | Advance | Net Pay | Paid | Balance

- Footer: Totals row + Grand Total Outstanding

- Tamil headers on all columns

- PDF filename: driver-name-salary-YYYY-MM.pdf

# 3. Admin Module Changes

| C04 | System Settings | Change any driver's login PIN from admin settings |
| --- | --- | --- |

### Location

This feature lives inside the new System.jsx module → System Settings (கணினி அமைப்பு) tab, in a 'Driver PIN Management' section below the Admin PIN change section.

### Current State

Admin PIN change was added in v3.0 and stored in localStorage('admin_pin'). But driver PINs can only be changed by editing the driver record inside the Drivers module — there is no dedicated PIN management interface and no way to see that a PIN exists without editing.

### New Logic

- Section header: 'Driver Login PIN (ஓட்டுநர் கடவுச்சொல்)'

- Driver dropdown: select from all active drivers in rl_drivers

- Current PIN display: masked as '****' (not revealed, only replaceable)

- New PIN input: 4-digit numeric input with validation

- Save button: calls updateRecord('rl_drivers', driverId, { pin: newPin })

- Success message in Tamil: 'PIN வெற்றிகரமாக மாற்றப்பட்டது'

- Validation: PIN must be exactly 4 digits and numeric — inline Tamil error if not

### Security Behaviour

- The new PIN takes effect immediately on next driver login — no restart needed

- Old PIN is overwritten — there is no PIN history

- Admin can set all drivers to unique PINs or reset forgotten PINs

| C05 | Reports | PDF export button for each of the 5 report types |
| --- | --- | --- |

### Current State

Reports.jsx renders 5 report types as HTML tables. There is no PDF generation capability at all. The reports cannot be printed, shared, or saved in any structured format.

### Location

Reports live inside the new System.jsx module → Reports (அறிக்கைகள்) tab. The PDF buttons are added to each report's section.

### 5 Report PDF Endpoints — Logic Per Report

| Report | Endpoint | Data Sent | PDF Contents |
| --- | --- | --- | --- |
| Monthly Summary | POST /api/pdf/report/monthly | { month, year, incomeRows, expenseRows, totals } | Header: Month+Year. Two tables: Income by source, Expense by source. Bottom row: Net Profit |
| Machine-wise | POST /api/pdf/report/machine | { season, year, machineRows } | Header: Season+Year. Table: Machine type, Job count, Total hours, Revenue, Expense, Profit |
| Farmer Dues | POST /api/pdf/report/farmer-dues | { farmerRows } | Header: 'Outstanding Balances as of DATE'. Table: Farmer name, Village, Harvester due, Rental due, Total due. Sorted by total due descending |
| Driver Payroll | POST /api/pdf/report/driver-payroll | { month, year, driverRows } | Header: Month+Year. Table: Driver name, Hours worked, Earned, Paid, Balance |
| Seasonal | POST /api/pdf/report/seasonal | { season, year, jobRows, totals } | Header: Season+Year. Table: Bill ID, Farmer, Hours, Amount, Paid, Balance. Footer: Season totals |

### Frontend Behaviour

- Each report section has a 'Download PDF (PDF பதிவிறக்கம்)' button

- Button is disabled and greyed out until report data has been generated (filter applied and rendered)

- Button enabled only when the report table has at least one row

- On tap: sends current report data to the endpoint, receives PDF blob, auto-downloads

- PDF filename includes report type and period: monthly-summary-2026-04.pdf

| C06 | Expenses | Fix undefined labels + 3 source-specific category lists |
| --- | --- | --- |

### Root Cause — Why 'undefined' Appears

Every category object in Expenses.jsx is structured as { value, ta } with no en field. The SelectField component renders labels as:

opt.label ¦¦ `${opt.en} (${opt.ta})` // opt.en is undefined for every category // Result: 'undefined (இயந்திர பராமரிப்பு)'

This affects every category dropdown on the expenses screen. All English labels show as 'undefined'.

### Root Cause — Why Same Categories for All Sources

A single CATEGORIES array is used regardless of the selected source. Maintenance and Spare Parts appear under Home Expenses. Food appears under Business. There is no semantic connection between source and categories.

### Fix — Add en Field + 3 Separate Category Maps

// BEFORE (broken): const CATEGORIES = [ { value: 'maintenance', ta: 'இயந்திர பராமரிப்பு' }, // no en field ... ]; // AFTER (correct): const CATEGORY_MAP = { business: [ { value: 'maintenance', en: 'Maintenance', ta: 'இயந்திர பராமரிப்பு' }, { value: 'diesel', en: 'Fuel / Diesel', ta: 'எரிபொருள் / டீசல்' }, { value: 'parts', en: 'Spare Parts', ta: 'உதிரி பாகங்கள்' }, { value: 'mechanic', en: 'Mechanic Cost', ta: 'மெக்கானிக் கட்டணம்' }, { value: 'driver_food', en: 'Driver Food', ta: 'ஓட்டுநர் உணவு' }, { value: 'tax', en: 'Tax / Insurance',ta: 'வரி / காப்பீடு' }, { value: 'other', en: 'Other', ta: 'இதர' }, ], own_farm: [ { value: 'seeds', en: 'Seeds', ta: 'விதைகள்' }, { value: 'fertilizer', en: 'Fertilizer', ta: 'உரம்' }, { value: 'pesticide', en: 'Pesticide', ta: 'பூச்சிக்கொல்லி' }, { value: 'irrigation', en: 'Irrigation', ta: 'நீர்ப்பாசனம்' }, { value: 'labour', en: 'Labour', ta: 'கூலி' }, { value: 'equip_rental', en: 'Equipment Rental',ta:'உபகரண வாடகை' }, { value: 'other', en: 'Other', ta: 'இதர' }, ], home_expense: [ { value: 'food', en: 'Food', ta: 'உணவு' }, { value: 'medical', en: 'Medical', ta: 'மருத்துவம்' }, { value: 'education', en: 'Education', ta: 'கல்வி' }, { value: 'transport', en: 'Transport', ta: 'போக்குவரத்து' }, { value: 'utilities', en: 'Utilities', ta: 'மின்சாரம்/தண்ணீர்' }, { value: 'other', en: 'Other', ta: 'இதர' }, ], }; // When source changes, reset category to first option of new source: const handleSourceChange = (newSource) => { setFormData({...formData, source: newSource, category: CATEGORY_MAP[newSource][0].value }); };

| C07 | Own Farm Income | Paddy vs Vaikool (Straw) dynamic income form |
| --- | --- | --- |

### Current State

OwnFarmIncome.jsx stores harvestType as free-text (e.g. 'Paddy') alongside numberOfBags and pricePerBag. There is no Paddy Straw (Vaikool) option. The unit system is fixed to 'bags' even though paddy straw is counted in bundles (kattu). This does not match real agricultural recording practice.

### New Schema

{ id: 'OFI001', date: '2026-04-20', incomeSource: 'paddy', // 'paddy' ¦ 'vaikool' // Used when incomeSource = 'paddy': numberOfBags: 50, // மூட்டைகளின் எண்ணிக்கை pricePerBag: 2200, // ஒரு மூட்டை விலை (₹) // Used when incomeSource = 'vaikool': numberOfBundles: 0, // கட்டுகளின் எண்ணிக்கை pricePerBundle: 0, // ஒரு கட்டு விலை (₹) // Always present (computed on save): totalIncome: 110000, description: '', // free-text description field kept source: 'own_farm' }

### Dynamic Form Behaviour

- Source dropdown (first field): Paddy (நெல்) | Paddy Straw / Vaikool (வைக்கோல்)

- When 'paddy' selected → show: No. of Bags (மூட்டைகள்), Price per Bag (ஒரு மூட்டை விலை)

- When 'vaikool' selected → show: No. of Bundles (கட்டுகள்), Price per Bundle (ஒரு கட்டு விலை)

- totalIncome auto-computes in both cases: quantity × price (live display as user types)

- Description field remains below totalIncome in both modes

### List View Changes

- Show incomeSource label in Tamil: நெல் (for paddy) or வைக்கோல் (for vaikool)

- Show correct unit: 50 மூட்டைகள் (for paddy) or 120 கட்டுகள் (for vaikool)

- Existing paddy records with old schema (harvestType field): treat numberOfBags and pricePerBag as-is, show as நெல்

# 4. Drivers Module — Full Restructure (C08)

| C08 | Drivers | Two sub-modules + salary logic fully decoupled from driver logs |
| --- | --- | --- |

### Structure Change

Drivers.jsx becomes a tabbed module with two sub-modules. The standalone SalaryDriver.jsx route is removed. The App.jsx /salary-driver route is removed. The driver nav now shows 'My Salary' which renders Drivers.jsx with the salary tab pre-selected and restricted to the logged-in driver's userId.

| Tab | Tamil Name | Who Can Access | Contents |
| --- | --- | --- | --- |
| Tab 1: Drivers | ஓட்டுநர்கள் | Admin only | Existing add/edit/view/delete driver logic — unchanged |
| Tab 2: Salary | சம்பளம் | Admin (full) + Driver (read-only own records) | New salary logic — see below |

### Current Salary Logic — The Problem

The current SalaryDriver.jsx scans for driver logs without a linkedSalaryId. If availableLogs.length === 0, it immediately blocks with an alert and prevents saving. This creates a hard dependency: the salary module cannot record ANY payment unless there are unpaid driver logs available. Real scenarios this breaks:

- Admin wants to give a Diwali bonus: zero logs unpaid → blocked

- Admin wants to record a ₹500 advance before any work starts → blocked

- Admin wants to note extra pay for a driver who helped with non-machine work → blocked

- Driver worked but log entry was not created yet → blocked

### New Salary Logic — Fully Independent Entries

Each salary entry is a standalone financial record. There is no dependency on driver logs. Admin can create a salary entry for any combination of base, bonus, extra, and advance at any time.

// New salary entry schema (saved to rl_driver_salary): { id: 'DSL001', driverId: 'D001', date: '2026-04-20', baseSalary: 1200, // 0 if not this entry type bonus: 0, extraAmount: 0, advance: 0, // netPay is computed on render, NOT stored: // netPay = (baseSalary + bonus + extraAmount) - advance notes: '', payments: [] // partial payment tracking (same pattern as Harvester) }

### Form Validation Rule

At least one of baseSalary, bonus, extraAmount, or advance must be > 0. If all four are 0 and Save is tapped, show inline Tamil error: 'குறைந்தது ஒரு தொகை தேவை (At least one amount is required)'. All four can be filled simultaneously in one entry — this is the normal combined salary entry. Any single field can be filled alone — this allows bonus-only, advance-only, or extra-only entries.

### Net Pay Display

Net Pay is shown live as the user types: (baseSalary + bonus + extraAmount) - advance. If the result is negative (advance exceeds total earnings), show: 'முன்பணம் சம்பளத்தை விட அதிகமாக உள்ளது' with a red background. Negative net pay is allowed to save — it represents a carry-forward advance situation.

### Payments[] Tracking (Same Pattern as Harvester)

After a salary record is saved, admin can record partial payments against it using the PaymentHistory component (already built and working). This is the same pattern used in Harvester jobs and Rental entries. sumPayments(salary.payments) gives total paid. balance = netPay - sumPayments. Driver can view balance but cannot add payments.

### Edit and Delete — Admin Only

| Action | Admin | Driver | Rule |
| --- | --- | --- | --- |
| View salary records | All drivers | Own records only | Driver sees read-only list filtered by their userId |
| Edit salary entry | Yes — full edit of all fields | No | Edit updates the record in rl_driver_salary via updateRecord() |
| Delete salary entry | Yes | No | deleteRecord() removes from rl_driver_salary; show ConfirmDialog first |
| Add payment to salary | Yes | No | Existing addPayment() function in storage.js used |
| Edit or delete a payment | No | No | Payments are immutable; add a correction entry instead |

### Linking to Logs (Optional Context, Not Required)

The old system used linkedSalaryId on driver logs to mark them as processed. This hard dependency is removed. However, the admin may optionally add a note on a salary entry referencing specific log dates (using the notes field). No automated log-linking is implemented in v3.1 — salary entries are fully independent.

### App.jsx Route Changes

// REMOVE this route: <Route path='/salary-driver' element={<SalaryDriver />} /> // UPDATE the driver nav link: instead of '/salary-driver' // Driver user sees: 'My Salary' → navigates to /drivers?tab=salary // The Drivers.jsx tab parameter detects ?tab=salary on mount // and pre-selects Tab 2, filters to userId, and sets isReadOnly=true // OR simpler approach: // In App.jsx driver nav, render a link to /drivers with salary tab // In Drivers.jsx useEffect: if user.role === 'driver', auto-select salary tab // and set isReadOnly = true, driverFilter = user.id

# 5. Workers Module — Full Restructure (C09 + C12)

| C09 | Workers | Two sub-modules + multi-worker entry + filters + PDF reports |
| --- | --- | --- |

### Structure Change

Workers.jsx becomes a tabbed module with two sub-modules.

| Tab | Tamil Name | Contents |
| --- | --- | --- |
| Tab 1: Workers | வேலையாட்கள் | Add, edit, view, deactivate workers. Name, phone, village fields. |
| Tab 2: Work Records | வேலை பதிவு | Work entry form + filtered list + PDF reports |

### C12 — Multi-Worker Entry (Same Work, Same Day)

This change comes from the real-world pattern where large agricultural tasks (fertilizing, transplanting seedlings — naatru nattal, kalai yeduthal, andai vettuthal) are done by multiple workers simultaneously. Recording them one by one is time-consuming and error-prone.

### Current State

Workers.jsx saves one entry per form submission with a workerName string. To record 5 workers doing the same work, admin must fill the form 5 separate times. This is the root pain point.

### New Multi-Worker Entry Logic

// Form state for multi-worker entry: const [formData, setFormData] = useState({ date: today, selectedWorkerIds: [], // ARRAY — multiple workers can be selected workType: '', baseSalary: 0, bonus: 0, extraAmount: 0, advance: 0, notes: '' }); // Worker selection UI: // Show all active workers as a checklist (not a dropdown) // Each worker: [checkbox] Kumar [checkbox] Murugan [checkbox] Ravi // Admin ticks any combination of workers // Net Pay display: same formula, computed live const netPayable = (baseSalary + bonus + extraAmount) - advance; // On save — create ONE entry per selected worker: const handleSubmit = () => { if (formData.selectedWorkerIds.length === 0) { setError('குறைந்தது ஒரு வேலையாள் தேர்வு செய்யவும்'); return; } formData.selectedWorkerIds.forEach(workerId => { const entry = { id: generateId('rl_work_entries'), workerId, // reference — NOT workerName string date: formData.date, workType: formData.workType, baseSalary: parseFloat(formData.baseSalary) ¦¦ 0, bonus: parseFloat(formData.bonus) ¦¦ 0, extraAmount: parseFloat(formData.extraAmount) ¦¦ 0, advance: parseFloat(formData.advance) ¦¦ 0, // netPayable NOT stored — computed on render notes: formData.notes }; addRecord('rl_work_entries', entry); }); // Show: 'X workers saved successfully' setSuccess(`${formData.selectedWorkerIds.length} வேலையாட்கள் சேமிக்கப்பட்டனர்`); };

### workerName → workerId Migration

All new entries save workerId (reference to rl_workers). The display always looks up the worker name dynamically from rl_workers using the workerId. For historical entries that have workerName (string) instead of workerId, the list renders the stored workerName directly with a visual indicator ('Legacy entry') so they remain readable.

### Work Records Filters

| Filter | UI Element | Logic |
| --- | --- | --- |
| Worker filter | Dropdown: All Workers / select one | entries.filter(e => filter==='all' ¦¦ e.workerId===selectedId) |
| Date range | From Date + To Date inputs | entries.filter(e => e.date >= from && e.date <= to) |
| Work type filter | Dropdown: All Types / select from workTypes.js | entries.filter(e => filter==='all' ¦¦ e.workType===selected) |
| Combined | All 3 filters applied simultaneously | AND logic — all conditions must match |

### PDF Reports — 3 Types

Report Type 1 — Individual Worker Report

- Select one worker from dropdown

- Optional: apply date range filter

- 'Download PDF' → POST /api/pdf/worker/individual

- PDF: Worker name, village, phone at top. Table: Date, Work Type, Base, Bonus, Extra, Advance, Net Pay. Footer: Totals row

Report Type 2 — Filtered Report

- Apply any combination of filters (worker, date, work type)

- 'Download Filtered PDF' → POST /api/pdf/worker/filtered

- PDF: Filter criteria shown at top. Table: Worker name, Date, Work Type, Net Pay. Footer: Total workers, Total amount

Report Type 3 — Overall Report

- No filter required

- 'Download Overall PDF' → POST /api/pdf/worker/overall

- PDF: Summary table with one row per worker. Columns: Worker Name, Total Days, Total Earned. Grand total at bottom.

# 6. System Module — New Combined Navigation (C10)

| C10 | Navigation | Merge PricingConfig + Settings + Reports into one System module |
| --- | --- | --- |

### Why This Change

The current navigation has three separate items: Config, Settings, Reports. These are rarely-used administrative functions that do not belong in the same nav level as operational modules like Harvester and Rental. Grouping them into a single 'System' module reduces nav clutter and groups administrative concerns together.

### New File: src/pages/System.jsx

System.jsx is a new page with 3 tabs. Each tab renders the full content of the corresponding existing page — the existing pages are not deleted, they are imported as sub-components inside System.jsx.

| Tab | Tamil Name | Content Source | URL (tab param) |
| --- | --- | --- | --- |
| Price Settings | விலை அமைப்பு | PricingConfig.jsx content | /system?tab=price |
| System Settings | கணினி அமைப்பு | Settings.jsx content + Driver PIN from C04 | /system?tab=settings |
| Reports | அறிக்கைகள் | Reports.jsx content + PDF buttons from C05 | /system?tab=reports |

### App.jsx Route Changes

// REMOVE these 3 routes and nav links: // <Route path='/pricing-config' element={<PricingConfig />} /> // <Route path='/settings' element={<Settings />} /> // <Route path='/reports' element={<Reports />} /> // ADD this 1 route: <Route path='/system' element={<System />} /> // Admin nav: remove 3 items, add 1 'System (அமைப்பு)' item // Default tab when navigating to /system: Price Settings // Deep links still work via tab param: // /system?tab=reports → opens Reports tab directly // Useful for bookmarking or direct navigation from dashboard

# 7. Admin Edit and Delete Driver Log Entries (C11)

| C11 | Driver Logs | Admin can edit or delete any driver log entry with cascade guard |
| --- | --- | --- |

### Why This Is Needed

Drivers enter logs in the field, often on small mobile screens. Mistakes happen — wrong farmer selected, wrong machine type, incorrect time. Currently there is no way to fix a log after it is saved. The admin has no edit or delete capability on driver log entries. This creates permanent incorrect data in the system.

### Where This Feature Appears

In DriverEntry.jsx, the 'Today's Logs' section at the bottom of the page already shows saved logs. The admin view of this page should show ALL logs (not just today's), with edit and delete buttons per entry. Drivers see their own logs as before (today's only, no edit/delete).

### Edit Logic

- Admin taps 'Edit (திருத்து)' on any log entry

- The log data populates the form at the top of the page (all fields: driver, farmer, machine type, date, sessions, diesel)

- The form shows in 'Edit Mode' with a header: 'Editing Log: LOG001'

- Admin makes corrections and taps 'Update Log (பதிவை புதுப்பி)'

- updateRecord('rl_driver_logs', log.id, updatedLog) — updates in localStorage

Cascade on Edit — Linked Harvester Job

If the log being edited is linked to a Harvester Job (its id appears in any job's linkedLogIds array), the system must recalculate that job's totalHours and derived fields after the edit:

// After updating a driver log: const linkedJob = getData('rl_harvester_jobs').find(j => j.linkedLogIds.includes(updatedLog.id) ); if (linkedJob) { // Recompute totalHours from all linked logs const allLinkedLogs = getData('rl_driver_logs') .filter(l => linkedJob.linkedLogIds.includes(l.id)); const newTotalHours = allLinkedLogs.reduce((sum,l)=>sum+l.totalHours,0); const newGross = newTotalHours * linkedJob.ratePerHour; const newFinal = Math.max(0, newGross - linkedJob.discount); const newDieselFromLogs = allLinkedLogs.reduce((sum,l)=>sum+(l.diesel?.total¦¦0),0); updateRecord('rl_harvester_jobs', linkedJob.id, { totalHours: newTotalHours, grossAmount: newGross, finalAmount: newFinal, dieselFromLogs: newDieselFromLogs, // totalExpense and netProfit are recomputed: final - (diesel + additionalDiesel + otherExp) }); }

### Delete Logic

Guard — Cannot Delete if Log is Linked to a Harvester Job with Payments

const handleDeleteLog = (logId) => { const linkedJob = getData('rl_harvester_jobs').find(j => j.linkedLogIds.includes(logId) ); if (linkedJob) { const hasPaid = linkedJob.payments && linkedJob.payments.length > 0; if (hasPaid) { // BLOCK DELETE — show Tamil error setError('இந்த பதிவு ஒரு செலுத்தப்பட்ட அறுவடை வேலையுடன் இணைக்கப்பட்டுள்ளது.'); setError('(This log is linked to a harvester job that has payments recorded.)'); return; } else { // Warn but allow — show ConfirmDialog with warning setConfirmMsg('இந்த பதிவை நீக்குவது அறுவடை வேலையிலிருந்து தொடர்பை அகற்றும். தொடரவா?'); setPendingDeleteId(logId); return; } } // No linked job — standard confirm + delete setConfirmMsg('இந்த பதிவை நீக்க விரும்புகிறீர்களா?'); setPendingDeleteId(logId); }; // On confirm: const handleConfirmDelete = () => { deleteRecord('rl_driver_logs', pendingDeleteId); // Also unlink from any job that referenced this log (if no payments): const jobs = getData('rl_harvester_jobs'); jobs.forEach(job => { if (job.linkedLogIds.includes(pendingDeleteId)) { const newIds = job.linkedLogIds.filter(id => id !== pendingDeleteId); updateRecord('rl_harvester_jobs', job.id, { linkedLogIds: newIds }); // Recompute job totalHours with remaining logs } }); };

### Admin Log List View

When the admin visits DriverEntry.jsx, the bottom section shows ALL logs (not just today's). Filters available: Driver filter, Date range, Machine type. Each log card shows Edit and Delete buttons. Drivers see their own logs (today only) with no edit/delete buttons — same as current behaviour.

# 8. Backend Changes — New PDF Endpoints

## 8.1  All New Endpoints in server/index.js

| Endpoint | Method | Input | Generator Function |
| --- | --- | --- | --- |
| POST /api/pdf/driver-salary-statement | POST | { driver, salaryRecords, fromDate, toDate } | generateDriverSalaryStatement() |
| POST /api/pdf/worker/individual | POST | { worker, entries } | generateWorkerIndividualReport() |
| POST /api/pdf/worker/filtered | POST | { entries, filters } | generateWorkerFilteredReport() |
| POST /api/pdf/worker/overall | POST | { summary } | generateWorkerOverallReport() |
| POST /api/pdf/report/monthly | POST | { month, year, incomeRows, expenseRows } | generateMonthlyReport() |
| POST /api/pdf/report/machine | POST | { season, year, rows } | generateMachineReport() |
| POST /api/pdf/report/farmer-dues | POST | { rows, asOfDate } | generateFarmerDuesReport() |
| POST /api/pdf/report/driver-payroll | POST | { month, year, rows } | generateDriverPayrollReport() |
| POST /api/pdf/report/seasonal | POST | { season, year, rows } | generateSeasonalReport() |

## 8.2  PDF Layout Standard (All New Documents)

- Header: Document title in Tamil + English, date generated, filter/period info

- Font: NotoSansTamil for all Tamil text, Helvetica for numbers and English

- Table structure: Navy header row, alternating white/light-gray data rows

- Footer: Page number, company name 'SmartUzhavan — கிராம கணக்கு'

- Totals row: Bold, teal background, at the bottom of every table

- All monetary values: formatted as ₹ X,XXX (using existing formatCurrency logic)

# 9. Implementation Build Order

Follow this exact order. Each step has dependencies on the previous. Complete and test each step before moving to the next. Do NOT combine multiple steps in one response.

| Step | Change | File(s) | Dependency | Est. Time |
| --- | --- | --- | --- | --- |
| 1 | Fix DriverEntry empty session defaults (C02) | DriverEntry.jsx | None — isolated 2-line fix | 5 min |
| 2 | Fix Expenses undefined labels + 3 category maps (C06) | Expenses.jsx | None — isolated data fix | 20 min |
| 3 | Fix OwnFarmIncome Paddy/Vaikool schema (C07) | OwnFarmIncome.jsx | None — isolated form change | 25 min |
| 4 | Add Season+Month filter to DriverDashboard (C01) | DriverDashboard.jsx | None — reads existing data | 30 min |
| 5 | Rebuild Workers.jsx with tabs + workerName→workerId (C09 base) | Workers.jsx | None — self-contained | 40 min |
| 6 | Add multi-worker checklist entry to Workers.jsx (C12) | Workers.jsx | Step 5 must be done first | 20 min |
| 7 | Rebuild Drivers.jsx with tabs + new salary logic (C08) | Drivers.jsx + App.jsx | Steps 5,6 done (pattern reference) | 60 min |
| 8 | Add date filter + PDF button to Salary tab (C03) | Drivers.jsx + server | Step 7 must be done first | 30 min |
| 9 | Add Driver PIN change to future System module (C04) | Drivers.jsx temp location | Step 7 must be done first | 15 min |
| 10 | Add Admin log edit/delete with cascade guard (C11) | DriverEntry.jsx + storage | Step 1 must be done first | 40 min |
| 11 | Create System.jsx — merge Config+Settings+Reports (C10) | System.jsx + App.jsx | Steps 4,7,8,9 done first | 30 min |
| 12 | Add PDF buttons to Reports tab in System.jsx (C05) | System.jsx + server | Step 11 must be done first | 60 min |
| 13 | Add 9 new PDF endpoints + generator functions (C03,C05,C09) | server/index.js + pdfGenerator.js | Steps 8,10,12 must be done first | 90 min |
| 14 | End-to-end test: all roles, all modules, all PDF types | All | All steps complete | 30 min |

# 10. Do Not Touch — Working Files

These files are verified working in v3.0. Modifying them without explicit instruction will introduce new bugs. If a fix in this plan requires importing from these files, import — do NOT modify.

| File | Status |
| --- | --- |
| src/services/storage.js | ✔ All 7 functions correct — updateRecord and deleteRecord ready for C11 |
| src/services/calculations.js | ✔ All 9 functions correct |
| src/services/billId.js | ✔ HB-SSS-YYYY-NNN format correct |
| src/services/pdfService.js | ✔ Correct (API URL env var fix from v3.0 already applied) |
| src/utils/timeUtils.js | ✔ Overnight guard correct |
| src/utils/idGenerator.js | ✔ All prefixes correct |
| src/data/machineTypes.js, seasons.js, workTypes.js | ✔ All correct |
| src/pages/Harvester.jsx | ✔ Fully working — do not touch |
| src/pages/Rental.jsx | ✔ Working — PDF fix from v3.0 applied |
| src/pages/FarmerView.jsx | ✔ Working |
| src/pages/Finance.jsx | ✔ Working (lending tab) |
| src/pages/Reports.jsx | ✔ Working (PDF buttons added in C05 — do not change table logic) |
| src/pages/Login.jsx | ✔ Working — PIN security fix from v3.0 applied |
| src/pages/PricingConfig.jsx | ✔ Working — will be imported into System.jsx |
| src/pages/Settings.jsx | ✔ Working — will be imported into System.jsx |
| src/components/ (all) | ✔ All components working — reuse PaymentHistory for Salary |
| server/pdfGenerator.js (existing functions) | ✔ generateHarvesterBill, generateStatement, generateRentalReceipt working |

END OF IMPLEMENTATION PLAN — VERSION 3.1

SmartUzhavan — 12 Changes  |  8 Modified Files  |  3 New Files  |  9 New PDF Endpoints